## Slide 1: INTRODUCTION TO SOFTWARE PROJECT MANAGEMENT

## Slide 2: Contents
What is a project
What is project management
What is software project management (SPM)
Importance of SPM
Software Projects vs other Projects
Activities covered by SPM
Categorizing Software Projects
Project Charter
Stakeholders
The Business Case
Project Management Lifecycle
Traditional vs Modern Project Management Practices

## Slide 3: Project
Project is a piece of planned work or an activity that is finished over a period of time and intended to achieve a particular purpose.
A project is temporary in that it has a defined beginning and end in time, and therefore defined scope and resources. And a project is unique in that it is not a routine operation, but a specific set of operations designed to accomplish a singular goal.
Notes: Hazy Boundary between project and routine job

## Slide 4: Project
Characteristics that distinguish projects:
  Non-routine tasks
  Planning is required
  Specific objectives are to be met
  Pre determined time span
  Work involves several specialisms
  A temporary work group is formed
  Work is carried out in several phases
  Resources are constrained
  Large or complex

## Slide 5: Activity 1
Put following into an order such that most closely matching to what constitutes a project is at top of the list.
  Producing an edition of a newspaper
  Putting a robot vehicle on mars
  Amending a financial computer system to deal with a common European currency
  An investigation into the reason why a user has a problem with a computer system
  A programming assignment for a computing student.

## Slide 6: Management
Management is the organization and coordination of the activities of a business in order to achieve defined objectives.
Management includes the activities of setting the strategy of an organization and coordinating the efforts of its employees (or of volunteers) to accomplish its objectives through the application of available resources, such as financial, natural, technological, and human resources.

## Slide 7: Project management
Project management is the practice of initiating, planning, executing, controlling, and closing the work of a team to achieve specific goals and meet specific success criteria at the specified time.
The primary challenge of project management is to achieve all of the project goals within the given constraints

## Slide 8: Who is a Project Manager???
A project manager is a person who has the overall responsibility for the successful initiation, planning, design, execution, monitoring, controlling and closure of a project.
Qualities:
  Effective communication skills
  Strong leadership skills
  Good decision maker
  Technical expertise
  Inspires a shared vision
  Team-building skills
  Cool under pressure

## Slide 9: Software Project Management
It is a sub-discipline of project management in which software projects are planned, implemented, monitored and controlled

## Slide 10: Importance of SPM
Why it is important to become familiar with project management?
  First there is a question of money. A lot of money is at stake with ICT projects.
  Secondly, the projects are not always successful, studies show that only one third of software projects were proved to be successful.
The reason for these project shortcomings is most often the management of software projects.

## Slide 11: Software projects vs Other Projects
Many techniques in general PM also apply to SPM, but Fred Brooks identified some charateristics of software projects which make them particularly difficult [from book pg. 4]
  Invisibility
  Complexity
  Conformity
  Flexibility

## Slide 12: Activities Covered by SPM
The feasibility study (Is it worth doing)
Planning (How do we do it)
Project execution (Do it!!!)

## Slide 13: Activities Covered by SPM
The Feasibility Study
  Assesses whether a project is worth starting
  Information is gathered about the requirements of the proposed application and this process can be complex and difficult.
  Developmental and operational costs are estimated
  Benefits of new systems will be estimated

## Slide 14: Activities Covered by SPM
Planning
  If feasibility study indicates the project as worthy, planning starts
  Normally a complete detailed plan is created for smaller projects.
  For larger projects, an outline plan for whole project and a detailed one for the first stage will be created.
Notes: Reason?

## Slide 15: Activities Covered by SPM
Project Execution
  Execution often contains design and implementation sub phases.
  Design is making desicions about the form of the products to be created.
  External appearance of the software, UI.
  Plan details the activities to be carried out to create the products.

## Slide 16: Activity 2
Brightmouth college is a higher education institution which is used to be managed by a local government authority but has now become autonomous. Its payroll is still administered by the local authority. The authority now charges the college for this service. The college management are of the opinion that it would be cheaper to buy an “off-the-shelf” payroll package and do the payroll processing themselves.

## Slide 17: Activity 2
Assume that a software house has been asked to carry out a feasibility study to develop the payroll package for brightmouth college. The software house plans to develop the software by customizing one of its existing products. What are the main steps through which the project manager of the organization would carry out the feasibility study?

## Slide 18: Ways of Categorizing Software Projects
Different characteristics of a project could affect the way in which it should be planned and managed. Some of these are: [pg. 9-11]
  Compulsory vs voluntary users
  Information systems vs embedded systems
  Software products vs software services
  Objective driven development vs product driven development
Notes: Products-----generic or domain specific
Services------customization, maintenance, outsourcing

## Slide 19: Activity 3
Would an operating system on a computer be an informative system or an embedded system?
Would the project, to implement an independent payroll system at the brightmouth college, be an objective-driven project or a product driven project?

## Slide 20: Stakeholders
People who have a stake or interest in the project.
Their early identification is important as adequate communication channels are need to be set up with them.
Stakeholders can be categorised as:
  Internal to the project team
  External to the project team but internal to the organization
  External to both the project team and organization
Notes: Different stakeholders/different objectives

## Slide 21: The Business Case
A business case is a document that provides justification for the undertaking of a project usually based on the estimated cost of development and implementation and the anticipated business benefits and savings to be gained.
A simple example of a business case is
“A new web-based application might allow customers from all over the world to order a firm’s products via the internet, increasing sales and thus increasing revenue and profits.”

## Slide 22: The Business Case
Any project plan must ensure that the business case is kept intact. For example
  The development costs are not allowed to rise to a level which threatens to exceed the value of benefits.
  The features of the system are not reduced to a level where the expected benefits cannot be realized.
  The delivery date is not delayed so that there is an unacceptable loss of benefits.

## Slide 23: Project Charter
Project charter is an important high level document that authorizes the starting of a project and use of the required resources.
The project manager for a project is usually appointed before the project charter is issued and undertakes to write the project charter.
The project charter serves as a guiding document for all activities concerning the project and is not expected to change throughout the project life cycle.

## Slide 24: Project Charter
The project charter is usually a short document and typically contains the following:
  Overall objectives of the project and the broad items that are within the scope of the project.
  The time schedule in terms of the start date and the expected completion date of the project.
  The important stakeholders and their responsibilities towards the project.
  Overviews of the resources that will be needed for the project and overall budget.
  Major risks to the project and the broad strategies that can be adopted for overcoming those.

## Slide 25: Activity 4
Considering yourself as a project manager write a project charter for your last semester final project of “software construction”.

## Slide 26: Project Management Life Cycle
Different phases of a project management life cycle are shown in the following figure
Initiating
Phase
Planning
Phase
Executing
Phase
Closing
Phase

## Slide 27: Project Management Life Cycle
Project initiation
  Different aspects of the project are investigated and understood in this phase. These are
    Scope of the project
    Project constraints
    The cost that would be spent
    The benefits that would be gained
  Based on this understanding, a feasibility study is undertaken to determine whether the project would be financially and technically feasible.

## Slide 28: Project Management Life Cycle
  Based on feasibility study, the business case is developed.
  Once the top management agrees to the business case, the project manager is appointed, project charter is written and finally the project team is formed.
  The ground is now set for the project manager to start the project planning phase.
Notes: Project charter is an important outcome of project initiation phase.

## Slide 29: Project Management Life Cycle
Project Planning : Project manager carries out several processes and creates following documents
  Project plan: it identifies the project tasks, and a schedule for the project tasks that assigns project resources and time frames to the tasks.
  Resource Plan: it lists the resources, man power and equipment that would be required.

## Slide 30: Project Management Life Cycle
  Financial Plan: it documents the plan for man power, equipment and other costs.
  Quality Plan: plan of quality targets and control plan are included.
  Risk Plan: it lists the identification of potential risks, their prioritization and action plans that would be taken in case of risk happening.

## Slide 31: Project Management Life Cycle
Project execution:
  Tasks are executed as per the project plan.
  Monitoring and control processes are executed to ensure that the tasks are executed as per plan and corrective actions are initiated whenever deviations are noticed.
  Quality of the deliverables is ensured.
  This phase completes, once all the deliverables are produced and accepted by the customers.

## Slide 32: Project Management Life Cycle
Project Closure:
  It involves completing the release of all required deliverables to the customer along with the necessary documentation.
  All the project resources are released, supply agreements with the vendors are terminated and all pending payments are completed.
  A post implementation review is undertaken to analyze the project performance and to list the lessons learnt for use if future projects.

## Slide 33: Traditional vs Modern Project Management Practices
There is a radical change in the basic approach taken by software industry to develop softwares over the last two decades.
Hardly any software is being developed from scratch any more.
Software development projects are increasingly being based on either tailoring some existing product or reusing certain pre-built libraries.

## Slide 34: Traditional vs Modern Project Management Practices
Two important goals of recent life cycle models are maximization of code reuse and compression of project durations.
Some other goals include
  Fascilitating client feedbacks
  Accomodating customer participation
  Incremental delivery
Change requests form clients are encouraged, rather than circumvented.

## Slide 35: Traditional vs Modern Project Management Practices
These recent trends have changed project management practices in many ways. Some of these are [pg. 23,24,25]
  Planning Incremental Delivery
  Quality Management
  Change Management
  Requirement Management
  Release Management
  Risk Management
  Scope Management
Notes: Planning, prioritizing and controlling different releases of a software.

## Slide 36: Readings
[Chapter 1] Software Project Management by Bob Hughes and Mike Cotterell, McGraw-Hill Education; 6th Edition (2009). ISBN-10: 0077122798
[1] F. P. Brooks (1987). “No silver Bullet: essence and accidents of software engineering ”. This essay has been icluded in THE MYTHICAL MAN-MONTH, Anniversarary Edition, Addison Wesely, 1995.