## Slide 1: PROJECT MANAGEMENT INSTITUTE (PMI)
Project Management Body Of Knowledge (PMBOK)

## Slide 2: Contents
What is PMI
What is PMBOK
Five Process Groups of PMBOK
Ten Knowledge Areas of PMBOK

## Slide 3: PMI
PMI stands for the Project Management Institute, and is a not-for-profit professional membership association for project managers and program managers.
PMI was started in 1969, and now has a membership of more than 2.9 million professionals around the globe.
The Project Management Institute is the organization that gives out the PMP (Project Management Professional) credential, a globally recognized certificate that assures employers that a person is trained and qualified to manage projects.
PMI is also the organization that oversees the documentation of the Project Management Body of Knowledge (PMBOK) within the PMBOK Guide.

## Slide 4: PMBOK
PMBOK stands for Project Management Body of Knowledge .
It is the entire collection of processes, best practices, terminologies, and guidelines that are accepted as standards within the project management industry.
Because the body of knowledge is constantly growing as practitioners discover new methods or best practices, it must be updated and disseminated.
This is an effort that is overseen by the Project Management Institute (PMI), the global not-for-profit member association of PM professionals which captures and publishes the PMBOK within the book, A Guide to the Project Management Body of Knowledge (PMBOK Guide).
The first edition of the PMBOK Guide was published in 1996. It is now on its sixth edition, which was published in 2017.
Notes: 49 processes, 10 knowledge areas

## Slide 5: PMBOK Process Groups
Notes: A process is a series of actions directed toward a particular result
Process groups and their constituent processes are guides for applying appropriate project management knowledge and skills during the project.’

## Slide 6: PMBOK Process Groups
The initiating process group consists of processes necessary to define a new project or a new phase of an existing project
  Involves obtaining authorization for the project or project phase
  Defines objectives, outcomes, and success criteria
  Assigns a Project Manager (usually)
  Allocates funds and resources

## Slide 7: PMBOK Process Groups
  There are several key outputs that are produced as part of the initiation process group. These are the:
    Project Charter
    Feasibility Study
    Stakeholder-related documents (stakeholder list, stakeholder management plan).

## Slide 8: PMBOK Process Groups
The planning process group involves
  Defining the scope of the project
  Designing the course of action required to achieve the project’s objectives
  Defining the products to be produced and work required
  Sequencing work and creating a schedule
  Estimating the resource and effort requirements
  Estimating costs and creating a budget

## Slide 9: PMBOK Process Groups
The key outputs of the planning process group are the
  Project Management Plan
    Work Breakdown Structure (WBS)
    Schedule
    Budget

## Slide 10: PMBOK Process Groups
The executing process group involves:
  Establishing and managing the project team
  Coordinating people and resources
  Monitoring team performance
  Contracting procurements
  Directing and managing project execution
  Distributing information
  Performing quality assurance activities

## Slide 11: PMBOK Process Groups
The main outputs of this process group are:
  The risk and issue management responses plus corrective and preventative actions
  The deliverables themselves plus work performance information
  Change requests with regards to utilization and effectiveness of the quality plan
  Negotiation and influence to ensure appropriate staff are assigned
  Motivation building and mentoring to ensure the team performance
  Conflict resolution and problem solving
  Procurements and contracts are negotiated and put in place

## Slide 12: PMBOK Process Groups
The Monitoring & Controlling Process Group
  Involves tracking, reviewing, and regulating project progress
  Includes status reporting, progress measurement, and forecasting
  Reports on scope, schedule, cost, resources, quality, and risks
  Controls project and project document changes Includes control of scope, schedule, costs, and risks
  Records quality control results
  Implements risk treatment plans and actions
  Administers procurements

## Slide 13: PMBOK Process Groups
The key outputs are
  Progress and status reports
  Plan updates
  Risks registers
  Change requests
  Work products/deliverables

## Slide 14: PMBOK Process Groups
The key activities for the closing process group are
  Obtaining acceptance by the customer or sponsor (approval to close)
  Releasing people and resources
  Reporting on team performance and lessons learned
  Updating or finalizing documents, project records, and results
  Finalizing procurements
  Performing quality assurance activities
  Storing or archiving information

## Slide 15: PMBOK Process Groups
The key outputs of this group are
  Certificate of Completion/Closeout Report
  Staff work assignments
  Resource calendars
  Plan updates
  Final work products/deliverables or services

## Slide 16: PMBOK Knowledge Areas
The ten knowledge areas are the skills a project manager must practice and master to manage a project efficiently.
Main activities of each process group can be mapped into the Ten knowledge areas using the PMBOK® Guide 2017.

## Slide 17: PMBOK Knowledge Areas

## Slide 18: PMBOK Knowledge Areas
Project Integration Management:
  The knowledge area which is devoted to identify and define the work in the project is known as the Integration Management.
  This knowledge area deals also with efficiently integrating changes into the project.

## Slide 19: PMBOK Knowledge Areas
Project Scope Management
  This knowledge area deals with defining the project scope, project requirement scope, project work, making the work breakdown structure, making the scope baselines and managing the scope of the project.
  This is one point where you can plan the ways of keeping the project within the established boundaries.

## Slide 20: PMBOK Knowledge Areas
Project Time Management:
  The project managers estimate the duration of the tasks in this knowledge area.
  This is where he/she sequences the tasks and chooses the number of resources required to achieve the objective of the project.
  Schedule is monitored and managed here in this area to keep the project on the track.

## Slide 21: PMBOK Knowledge Areas
Project Cost Management:
  Budget baseline is established and costs are estimated in this knowledge area.
  The plan to manage the costs is categorized in the cost management knowledge area too.

## Slide 22: PMBOK Knowledge Areas
Project Quality Management:
  It is the knowledge area where the quality requirements for project deliverables are planned and tracked.
  In this area, all the quality issues are monitored and fixed.

## Slide 23: PMBOK Knowledge Areas
Project Human Resources Management:
  This knowledge area, which is the HR management of the project.
  It comprises of the processes very essential to define the ways human resources will be utilized, developed, acquired and managed.

## Slide 24: PMBOK Knowledge Areas
Project Communications Management:
  Communications management is the knowledge area that defines how communications within the project will work.
  In these processes, the project manager makes the communication management plan, ensures the plan is followed, and controls information flow within the project.

## Slide 25: PMBOK Knowledge Areas
Project Risk Management:
  Project Risk Management consists of identifying risks, planning risk management, conducting risk assessments, and controlling risks.

## Slide 26: PMBOK Knowledge Areas
Project Procurement Management:
  This knowledge area deals with the processes which project managers usually follow to acquire required material for the successful completion of the project.
  In this knowledge area, project managers come up with the plan for conducting procurements, controlling the procurements and closing out the procurements.

## Slide 27: PMBOK Knowledge Areas
Project Stakeholder Management:
  Project Stakeholder Management area encompasses all the processes which is used by a project manager for recognizing and satisfying the ones who are affected by the project.
  The affected party can either be internal or external, in nature.
  You can pay close attention to those stakeholders who can have a powerful positive or negative impact on the project.

## Slide 28: Knowledge Areas and Process Groups

## Slide 29: Reading
https://www.wrike.com/project-management-guide/faq/what-is-pmi-in-project-management/
https://www.wrike.com/project-management-guide/faq/what-is-pmbok-in-project-management/%20Inicia%C3%A7%C3%A3o%20etc..pdf
http://www.batimes.com/images/pdfs/The_Ten_Knowledge_Areas_of_PMP.pdf
“Project Management Process Groups, Project Management Skills”, ISBN 978-1-62620-959-6, www.free-management-ebooks.com

## Slide 30: ASSIGNMENT#1
Differentiate
  Project and process
  Project and program
Assignment should not be more than two pages
Submission Date: January 29, 2020