## Slide 1: SELECTION OF AN APPROPRIATE PROJECT APPROACH

## Slide 2: Contents
Introduction
Build or Buy?
Methodologies and technologies of analyzing various project characteristics
Software Process Models
Selecting the most appropriate model.

## Slide 3: Introduction
This chapter is concerned with how the characteristics of a project environment and the application to be delivered influence the shape of the plan of a project.
Introduction to most common process models and selection of the most appropriate of them for a project is also a part of this chapter.

## Slide 4: Build or Buy?

## Slide 5: Build or Buy?
In-house: means that the developers and the users of the software are in the same organization.
  often the methods to be used dictated by organizational standards
Outsourced: means that the developers and the users of the software are in the different organization.
  need for tailoring as different customers have different needs
Off-the-shelf: means a ready-made software product that is purchased.

## Slide 6: Build or Buy?
Why Out Sourcing?
  Time is needed to develop the software.
  Would often require the recruitment of new technical staff to do the job.
  Usually, the new staff won’t be needed after the project is completed.
  Sometimes due to the novelty of the project there may be lack of executives to lead the effort.

## Slide 7: Build or Buy?
Why Buying?
  Whether in house or out sourced, software development is still involved.
  The contracting company will not have completely developed software readily available to the client.
  Considerable management effort is needed by the client to establish and manage the contract.

## Slide 8: Build or Buy?
Advantages of off-the-shelf (OTS) software
  Cheaper as supplier can spread development costs over a large number of customers.
  Software already exists
    Can be trialed by potential customer.
    No delay while software being developed.
  Where there have been existing users, bugs are likely to have been found and eradicated.

## Slide 9: Build or Buy?
Disadvantages of off-the-shelf software
  Customer will have same application as everyone else so there is no competitive advantage.
  Customer may need to change the way they work in order to fit in with OTS application.
  Customer does not own the code and cannot change it.
  Danger of over-reliance on a single supplier.

## Slide 10: Choosing Methodologies and Technologies
Identify project as either objective driven and product driven
Analyze other project characteristics
Identify high level project risks
Take into account user requirement concerning implementation

## Slide 11: Objective driven or product driven.
Product-driven project:
  a project will be to create a product.
  The details of the product is provided by the client.
Objective-driven project:
  A project is to meet an objective.
  The Client may have a problem and asks a specialist to recommend solutions.

## Slide 12: Analyze other project characteristics
Will we implement a data-oriented or a process oriented system?
Will the software to be produced be a general tool or application specific?
Are there specific tools available for implementing the particular type of application?
  Is the system knowledge-based?
  Will the system to be produced makes heavy use of computer graphics?

## Slide 13: Analyze other project characteristics
Is the system to be created safety critical?
Is the system designed to carry out predefined services or to be engaging and entertaining?
What is the nature of the hardware/software environment in which the system will operate?

## Slide 14: Identify high-level project risks.
The more uncertainty in the project the more the risk that the project will be unsuccessful.
Recognizing the area of uncertainty allows taking steps towards reducing its uncertainty.
Uncertainty can be associated with the products, processes, or resources of a project.

## Slide 15: Identify high-level project risks.
Product uncertainty:
  How well are the requirements understood.
  The users themselves could be uncertain about what the system is to do.
Process uncertainty:
  For the project under consideration, the organization will use an approach or an application building-tool that it never used before.
Resource uncertainty:
  The main area of resource uncertainty is the availability of the staff with the right ability and experience.
Notes: Two types of risk: uncertainty, complexity

## Slide 16: Take into Account User requirements Concerning Implementation
Imposing uniform applications and technologies throughout whole organization saves time and money at the end of organization.
A client organization often lays down standards that have to be adopted by any contractor providing software for them.

## Slide 17: Activities
ACTIVITY 1: Brigette at Brightmouth college has identified as a risk the possibility that no suitable payroll package would be available on the market. What other risks might be inherent in the Brightmouth college payroll project?
ACTIVITY 2: Categorize each of the following systems.
  A system which calculates the amount of a drug that should be administered to a patient who has a particular complaint.
  A system to manage a student loans scheme.
  A system to control trains in a tunnel.

## Slide 18: Software Process Model
A number of inter related activities have to be undertaken to create a final product. These activities can be organized in different ways and we call these process models.
A process model of a software product is a graphical or textual representation of its lifecycle. Additionally a process model may describe the details of various types of activities carried out during the different phases and the documents produced.

## Slide 19: Software Process Model
Structure versus speed of delivery
Two competing pressures
  One is to make sure that the final product has a robust structure which will be able to meet evolving needs.
  Other is to get the job done as quickly and as cheaply as possible.

## Slide 20: Software Process Model
Structured Approach:
  Also called ‘heavyweight’ approaches
  Step-by-step methods where each step and intermediate product is carefully defined
  Emphasis on getting quality right first time
  More time consuming and expensive
  End result is expected to be a less error prone and more maintainable final system.

## Slide 21: Software Process Model
Speed of Delivery:
  Also called lightweight approaches
  Emphasis is on speed of delivery rather than documentation

## Slide 22: Software Process Model

## Slide 23: Software Process Model
Some process models included in this chapter are:
  The waterfall model
  The spiral model
  Software prototype
  Incremental delivery
  Agile methods

## Slide 24: The Waterfall Model

## Slide 25: The Waterfall Model
It is the Classical model of system development also known as one-shot or once-through model.
There is a sequence of activities working from top to bottom.
It has Limited scope of iteration.
Is this a strength or a limitation??
  This is a strength for the WF-model.
  Because it is suitable for some projects especially for large projects, we want to avoid reworking tasks that are thought to be completed.
  Reworking tasks could result in late delivery.

## Slide 26: The Waterfall Model
The waterfall approach creates natural milestones at the end of each phase, where project progress can be reviewed.
When the requirements are well defined and the development methods are well understood. It allows project completion time to be forecast with some confidence, allowing effective control of the project.
However, when there is uncertainty, a more flexible and iterative approach is required.

## Slide 27: The Waterfall Model
Strengths:
  Easy to manage due to the rigidity of the model, because each phase is specific
  Reinforces good habits: define-before-design, design-before-code.
Weakness:
  Unrealistic to expect accurate requirements so early in project.
  Software is delivered late in project, delays discovery of serious errors

## Slide 28: The Spiral Model

## Slide 29: The Spiral Model
Represented as a loop or a spiral where the system is considered in more detail.
The distinguishing characteristic features of the spiral model are:
  Incremental style of development
  Ability to handle various types of risks

## Slide 30: The Spiral Model
Each loop of the spiral is called a phase of this software process.
In each phase, one or more features of the product are implemented after resolving any associated risks through prototyping.
The exact number of loops of spiral are not fixed, and vary from project to project providing higher flexibility.

## Slide 31: The Spiral Model
Each loop of the spiral is divided into four quadrants, indicating four stages in each phase
  In first stage, one or more features of the project are analyzed.
  In 2nd stage, risks in implementing those features are identified and resolved through prototyping.
  In 3rd stage, the identified features are implemented.
  In 4th stage, the developed feature is reviewed and the features to be implemented in the next phase are identified.

## Slide 32: The Spiral Model
Strengths:
  High amount of risk analysis hence, avoidance of Risk is enhanced.
  Software is produced early in the software life cycle.
  The model makes use of techniques like reuse, prototyping.
Weakness:
  The model is not suitable for small projects as cost of risk analysis may exceed the actual cost of the project.
  Different persons involved in the project may find it complex to use

## Slide 33: Software Prototyping
Prototype is a working model of one or more aspects of the projected system.
The prototype is constructed and tested, quickly and inexpensively to test assumptions.
Goals
  Gain knowledge
  Reduce risk and uncertainty
  Verify a design or implementation approach
Prototypes can be classified as
  Throwaway
  Evolutionary

## Slide 34: Software Prototyping
Strengths:
  Learning by doing.
  Improved communication.
  Improved user involvement.
  Clarification of partially-known requirements.
  Reduced need for documentation.
  Feature constraint.

## Slide 35: Software Prototyping
Weakness:
  Users sometimes misunderstand the role of the prototype.
  Lack of project standards possible.
  Additional expense.
  Close proximity of developers.

## Slide 36: Software Prototyping
It would be unusual for the whole application to be prototyped.
It usually simulates only some aspects of the target application.
For example there might be
  Mockups
  Simulated interaction
  Partial working model
    Vertical
    Horizontal

## Slide 37: Software Prototyping
Activity 3: At what stage of a system development, would a prototype be useful as a means of reducing the following uncertainty?
“There is a proposal that the senior managers of an insurance company have personal access to management information through an executive information system installed on their personal computers. Such a system would be costly to setup and there is some doubt about whether the mangers would easily use the system.”

## Slide 38: Incremental Model
This approach breaks the system into small components.
These components are then implemented and delivered in sequence.
Every delivered component provides some more functionality to the user as compared to previous one.

## Slide 39: Incremental Model
The concept of time boxing is attached with an incremental approach.
Scope of deliverables for an increment is rigidly constrained by an agreed deadline.
This deadline has to be met, even at the expense dropping some of the planned functionality.
Omitted features can be transferred to later increments.

## Slide 40: Incremental Model

## Slide 41: Incremental Model
Strengths:
  The feedback from early increments improves the later stages.
  Users get benefits earlier than with a conventional approach.
  Early delivery of some useful components improves cash flows.
  Smaller sub projects are easy to control and manage.
  Less scope creep

## Slide 42: Incremental Model
Weakness:
  Total cost is higher.
  Requires heavy documentation.
  Software breakage
  Software developers may be more productive working on one large system than on a series of smaller ones.

## Slide 43: Agile Methods
Why need Agile Methods?
  Difficult to accommodate change requests in heavyweight processes.
  Heavyweight processes are documentation driven.
  Heavyweight processes are too rigid.
Agile methods are designed to overcome the disadvantages of the heavy weight development approaches.

## Slide 44: Agile Methods
The most glaring changes advocated by agile technique are iterative development and an enhanced interaction with customers.
Agile method is an umbrella term that refers to a group of development processes, including
  Crystal technologies
  Atern
  Feature driven development
  Scrum
  Extreme programming
  Lean

## Slide 45: Agile Methods
Central principles of agile methods are (Pg. 102, 103)
  Incremental delivery after each time box
  Face to face communication
  Customer interactions
  Minimal documentation
  Pair programming

## Slide 46: Extreme Programming (XP)
Four core values which are the foundation of XP are
  Communication and feed back
  Simplicity
  Responsibility
  Courage

## Slide 47: Extreme Programming (XP)
Some core practices of extreme programming are
  The planning exercise
  Small releases
  Testing
  Refactoring
  Pair programming
  Collective ownership
  Forty-hour weeks
  On-site customers

## Slide 48: Scrum
A project is divided into small work parts that can incrementally be developed and delivered over time boxes that are called sprints.
Each sprint is typically 2 to 4 weeks long.
During a sprint an incremental functionality is completed.
At the end of each sprint, the stakeholders and the team members meet to assess the increment.

## Slide 49: Scrum
The software gets developed over a series of sprints.
In each sprint, manageable increments to the software are deployed at the client side and the client feedback is obtained after each sprint.

## Slide 50: Scrum
In the scrum model, the team members assume three basic roles: (Pg. 107,108)
  Product owner
  Scrum master
  Team member
Three main Artifacts form an important part of scrum methodology
  Product backlog
  Sprint backlog
  Sprint burndown chart

## Slide 51: Scrum
Scrum ceremonies is a term used to denote the meetings that are mandatorily held during the duration of a project.
  Sprint planning
  Daily scrum
  Sprint review meeting

## Slide 52: Selecting the most Appropriate process model
Whenever uncertainty is high, an evolutionary approach needs to be favored e.g. when user requirements are not clear.
When requirements are relatively certain, but there are many complexities, then an incremental approach is favored.
Evolutionary and incremental approaches are favored in the case of tight deadlines.

## Slide 53: Selecting the most Appropriate process model
For development of simple and well-understood applications, waterfall should be preferred.
If the development team is entirely novice, then even the development of simple applications require an incremental and prototyping approach.

## Slide 54: Selecting the most Appropriate process model
The spiral model would be appropriate, if the project is large and it is not possible to anticipate the project risks at the start of the project.
If the customer is unsure about some features of the software to be developed, then an evolutionary or agile model would be the best choice.

## Slide 55: Selecting the most Appropriate process model
Activity 4: A travel agency needs software for automating its book-keeping activities. The set of activities to be automated are rather simple and are at present being carried out manually. The travel agency has indicated that it is unsure about the type of user interface which would be suitable for its employees and its customers. Would it be proper for a development team to use the spiral model for developing this software?

## Slide 56: Reading
[Chapter#4] Software Project Management by Bob Hughes and Mike Cotterell, McGraw-Hill Education; 6th Edition (2009). ISBN-10: 0077122798.
“Heavyweight vs. Lightweight Methodologies: Key Strategies for Development”, International Journal of Advance Research in Science and Engineering, Volume 7, April 2018.
https://www.coursehero.com/file/p74j8c/3-Objectives-versus-products-Product-driven-project-a-project-will-be-to-create/