## Slide 1: Planning & Costing Multimedia System & Design CS-3743

## Slide 2: Introduction
3
•
•
•
Multimedia development is a project-based process.
Well-developed plan for multimedia product will save
time
money
multiple modifications
The rule of thumb for development is 80%
planning and 20% production.
80% planning + 20% production

## Slide 3: Stages of a Multimedia Project
4
Stage 1
Planning and Costing
Stage 1 Planning and Costing
Stage 2
Design and Production
Stage 2 Design and Production
Stage 3
Testing
Stage 3 Testing
Stage 4
Delivery
Stage 4 Delivery
Four stages of a multimedia project

## Slide 4: Stages of a Multimedia Project: Overview
•
Planning and costing
Determine the messages and objectives of the project
Identify how each message and objective may work within the authoring system
Before begin developing, plan what writing skills, graphic art, music, video, and other multimedia expertise will be required
Develop a creative graphic look and feel, as well as a structure and navigation system that will let the user visit the messages and content
Estimate the time needed to do all elements
Prepare a budget
5

## Slide 5: Stages of a Multimedia Project: Overview
•
•
•
Designing and producing
Perform each of the planned tasks to create a finished product
There may be many feedback cycles with a client until the client is happy
Testing
Always test the programs / applications to ensure they meet the objectives of the project, they work properly on the intended delivery platforms, and they meet the needs of the client or end user
Delivering
Package and deliver the project to the end user
6

## Slide 6: Planning and Costing
7
How will users be using this product?
What will users gain from this product?
What types of features will be most useful to the users?
Why will users visit this web ?
Which browser / platform will users use to access this web site
•
To determine objectives / purposes of a project, we may ask:

## Slide 7: Planning and Costing
Target audience
The designers should always focus on the user and tailor product to meet the user’s needs and wants.
The designer needs to get a clear picture about how the target audience will use the product. This can be accomplished through in-person interviews, online surveys, and various focus groups.
Users like to feel in control
Categorization on audience might be useful. Examples: age, gender, income range, language, nationality, disability, computer literacy

## Slide 8: Planning and Costing
•
Target audience
Case Study
Product: A web site of an Italian café Objective: Introduces tiramisu recipes
Target audience may be categorized as follows:
•
•
•
•
People from Italy
People from elsewhere in the world Experienced tiramisu cooks Inexperienced tiramisu cooks

## Slide 9: Planning and Costing
A graphic template, the organizational structure and the navigational system are developed.
A time estimate, a manpower estimate and a budget are prepared.
Time, money, and people are the three elements that can vary in project estimates.

## Slide 10: Planning and Costing
Critical Path Method (CPM) is used to calculate the total duration of a project based upon each identified task.
- Tasks that are critical if lengthened, will result in delay of project completion.

## Slide 11: Planning and Costing
Program Evaluation Review Technique (PERT)
provides graphic representations of task relationships, showing prerequisites, the tasks that must be completed before others can commence.
A Gantt chart is used to illustrate the project schedule by depicting all the tasks along a timeline.
Example of project management software: Microsoft Project

## Slide 12: Planning and Costing
Task | Duration (Weeks)
A | 3
B | 4
C | 1
D | 2
E | 2
F | 3
13
CPM
PERT

## Slide 13: Planning and Costing
Gantt Chart

## Slide 14: Planning and Costing
Flowcharts
provide a graphical representation of how the information within the application is organized and flows
are used to illustrate interactivity
can be modified as the application evolves

## Slide 15: Planning and Costing
•
Storyboards
are diagrams showing the layouts of all screens
describe the content and sequence of each screen
specify how multimedia elements are positioned on each screen

## Slide 16: Planning and Costing
•
•
Organizational structure is the way in which information is organized.
Four main types of organizational structure:
Hierarchical organizational structure
Nonlinear organizational structure
Linear organizational structure
Database-driven organizational structure

## Slide 17: Planning and Costing
•
Hierarchical organizational structure
Top-down approach
Sets and subsets of information form a hierarchy.
Information is chunked down from most important or general to least important.
Can be “broad and shallow” or “deep and narrow”

## Slide 18: Planning and Costing
•
A deep and narrow hierarchical organizational structure provides deep knowledge on a few topics.

## Slide 19: Planning and Costing
•
A broad and shallow hierarchical organizational structure provides a little information on many topics.

## Slide 20: Planning and Costing
•
Nonlinear organizational structure:
No prescribed or sequential path
Information is linked from one discrete piece of information to another.
Most information on the Web is read nonsequentially, so most web sites use a nonlinear organizational structure.

## Slide 21: Planning and Costing
•
Linear organizational structure:
Traditional method of navigation with a set sequence
Organizes information sequentially
Examples: training sites, online slide shows
The linear organizational structure is an uncommon method for organizing information on the Web because most web sites have no set path or sequence that must be followed.

## Slide 22: Planning and Costing
•
Database-driven organizational structure
Increasingly popular
Large volume of short bits of information
Sites that use internal search engines use databases.
Examples: library, research, and e-commerce sites
ata
Containers
Any web site that includes an internal search engine uses a database-driven organizational structure.

## Slide 23: Planning and Costing
A site map provides an overview of the web site’s structure.

## Slide 24: Testing
•
It is important to test and review a project to ensure that:
the product is bug-free, accurate, and operationally and visually on target.
the client's requirements have been met.
the reputation of the developer/company is not damaged by a premature or erroneous release.

## Slide 25: Testing
•
Alpha testing
– An alpha release is the first working draft of a project and is only for internal circulation.
Alpha testing is usually done “in-house” by team members.
Alpha releases are expected to have problems or to be incomplete.

## Slide 26: Testing
Beta testing
–
–
–
–
Beta testing is done with a wider array of testers.
Beta testers should be representative of real users and who were not involved with the actual production.
Beta level bugs are typically less virulent than alpha bugs.
Managing beta test feedback is critical.

## Slide 27: Delivery
•
•
•
The final project is packaged and delivered to the end user.
Delivering the project on an optical disc (e.g.: CD-ROM, DVD-ROM) is the most popular method among multimedia developers.
Multimedia can also be delivered on the Web by hosting the pages on a web server.

## Slide 28: Delivery
•
Issues about delivery on the Web:
Every web site on the Web has a numeric address called an IP (Internet Protocol) address.
IP address example: 134.39.42.57
The domain name system allows people to use easy- to-remember names instead of long sequences of numbers to get to specific web sites.
Domain name example: hkuspace.hku.hk
A domain name is a powerful marketing tool. We should select one that is easy to use and easy to remember.

## Slide 29: Delivery
•
Issues about delivery on the Web:
Once designed and named, the web site must be uploaded to a web server.
We can buy a web server and host our site in-house, or outsource to a web hosting company.
There are some free web hosting sites available, but many have limitations.

## Slide 30: Delivery
•
Some considerations for web hosting:
Storage space for web site
Connection bandwidth
Scripts and software to use to add features to the site
Technical support
Site administration
Security keeps data secure from hackers
Search engine registration service