## Slide 1: PROJECT FORMULATION AND MANAGEMENT

## Slide 2: Project
A Project is a group of milestones or phases, activities or tasks that support an effort to accomplish something.
A project is a temporary endeavor (attempt) undertaken to produce a unique product or service or result.

## Slide 3: Project
A collection of linked activities, carried out in an organized manner, with a clearly defined start point and end point to achieve some specific results desired to satisfy the needs of the organization at the current time.

## Slide 4: Project
Small segment of business with clearly defined objective, resources and time.
A Projects has been terminated when objectives are achieved.
Projects can be large or small and take a short (usually) or long time (but certain) to complete.

## Slide 5: Characteristics
A project has a unique purpose.
Temporary: terminated after certain time
Is developed using progressive elaboration: Specifications of the project are initially broad and then refined and more detailed as the project progresses.

## Slide 6: Characteristics
Requires resources, often from various areas
Should have a primary customer or sponsor: The project sponsor usually provides the direction and funding for the project.
Involves uncertainty: Unclear objectives, difficult to estimate time to complete and cost, dependence on external factors

## Slide 7: Program Vs Project
A program is a group of related projects managed in a coordinated way.
Project portfolio management involves organizing and managing projects.
Program managers play a key role in helping all projects and organizations succeed.

## Slide 8: What is not a project?
Past activities that are repeated in exactly the same way on the periodic basis.
Activities with no clearly defined goals.
Activities which can be repeated or translated any where at any moment.
Ongoing (regular) organizational activities (e.g. board meeting)

## Slide 9: Project Management
A dynamic process that utilizes the appropriate resources of the organization in a controlled and structured manner, to achieve some clearly defined objectives identified as needs.
It is always conducted within a defined set of constraints.

## Slide 10: Project Management
Project Management is the application of skills, knowledge, tools and techniques to meet the needs and expectations of stakeholders for a project.

## Slide 11: Project Management
Project management is the discipline of organizing and managing resources in such a way that the project is completed within defined scope, quality, time and cost. It should be unique and Temporary.
Project management is “the application of knowledge, skills, tools and techniques to project activities to meet project requirements”

## Slide 12: Triple constraints of project management
Quality
Time
Cost
Scope

## Slide 13: Triple constraint of project management
Project managers strive to meet the triple constraint by balancing project scope, time, and cost goals
However, quality is the quadruple constraint.

## Slide 14: Importance of project management
Enables us to map out a course of action or work plan
Helps us to think systematically and thoroughly and logically.
Unique Task
Specific Objective
Variety of Resources
Time bound

## Slide 15: Importance of project management
Activity based costing
Easy and early identification of Bottlenecks
Identification and addition of missing and new activities
Preempting unnecessary activity/expenditure
Assigning tasks
Reporting

## Slide 16: Importance of project management
Better control of financial, physical, and human resources
Improved customer relations
Better internal coordination
Higher worker morale (less stress)
Satisfaction to stakeholders

## Slide 17: Project Management Framework

## Slide 18: Project Management Framework
Scope management
Time Management
Cost management
Quality management
HR Management
Communication Management
Risk Management
Procurement Management

## Slide 19: Winners do not do different things, they just do same thing differently.
Work smart not hard to be a successful project manager !!!

## Slide 20: PROJECT LIFE CYCLE

## Slide 21: Project life cycle
1. Project Idea
2. Situation Analysis
6. Evaluation
3. Planning
5. Implementation
4. Financing

## Slide 22: Project life cycle

## Slide 23: Initiation phase
Also known as project idea phase.
The emergence of a project idea is the first stage of the project cycle.
A project idea may emerge as a result of a need, observation, consultation or inspiration.

## Slide 24: Definition phase
Situation analysis is done to find out problems, their strengths, potential resources and opportunity to work an area.
Project goals, scope and project constraints are determined also project members and their roles are identified.

## Slide 25: Planning phase
Planning Systematically and rationally. Project documentation and proposal writing. Resource Planning and Work Breakdown.
Project Schedule Development. Development of Quality Assurance Plan.

## Slide 26: Implementation phase
Execute project plan to accomplish project goals.
Train human resources System Build.
Staff hiring.

## Slide 27: Deployment phase
※Also known as adoption, use or consumption phase.
※User Training
※Production Review
※ Maintain service quality.

## Slide 28: Closing phase
Also called as evaluation phase Evaluation of the outcomes and impacts. Contractual Closeout.
Lessons Learned.

## Slide 29: Project cycle based on activity
29

## Slide 30: Now project is completed successfully, Let’s celebrate !

## Slide 31: PROJECT PROPOSAL WRITING

## Slide 32
PROJECT PROPOSAL
 A project proposal is a detailed description of a series of activities aimed at solving a certain problem.

## Slide 33: PROJECT PROPOSAL
The proposal should contain a detailed explanation of the:
  Justification of the project (objectives);
  Activities and implementation timeline;
  Methodology; and
  Human, material and financial resources required.

## Slide 34: ELEMENTS OF A PROJECT PROPOSAL
Cover Sheet
Project Summary/ abstract
Introduction
Problem statement
Overview of Target Area (4 &5)
Project Detail: Goal, Objectives, Strategies and Activities

## Slide 35: ELEMENTS OF A PROJECT PROPOSAL
Project Implementation Plan
Project Administration
Project Budget
References
Annexes

## Slide 36: 1. COVER SHEET
Also known as title page/cover page.
Should be clear but not “cute”.
Do not waste time using fancy report covers and making expensive binding.

## Slide 37: COVER SHEET
Title page Should contain:
  Proposed Project title,
  Organization that proposed the project,
  Name of the donor agency,
  Date of proposal preparation and submission,
  Signatures of key people.
Contd..

## Slide 38: 2. PROJECT TITLE
Title should be clear.
Should reflect as a mini-abstract of project.
A good title should provide quick picture of the key ideas of project.
For example:
– HIV/AIDS Prevention Project among Clients of Female Sex Workers in Pokhara Valley.

## Slide 39: PROJECT TITLE
Western highway project in HIV/AIDS for transport worker and their partners.
Increasing access to care and treatment in HIV/AIDS among Migrant in Kaski.
Prevention of HIV/AIDS among injecting drug users in Kaski.
Contd..

## Slide 40: 3. SUMMARY/ ABSTRACT
Many readers lack the time needed to read the whole project proposal.
Therefore useful to insert a short project summary: an abstract.
For a small project the abstract may not be longer than 10 lines.
For Bigger projects often provide abstracts as long as two pages.

## Slide 41: SUMMARY/ ABSTRACT
Briefly summarize why this project is necessary?
What is the problem and how does this project contribute to the solution?.
Briefly state the organization’s experience in implementing such a project.
Abstract/summary should be prepared at the end of the proposal documentation.
Contd..

## Slide 42: SUMMARY/ ABSTRACT
The abstract should include:
  Problem statement;
  Project’s objectives;
  Implementing organizations;
  Key project activities; and
  Total project budget.
Contd..

## Slide 43: 4. CONTENTS PAGE
If the total project proposal is longer than 10 pages it is helpful to include a table of contents.
The contents page enables readers to quickly find relevant parts of the document.
It should contain the title and beginning page number of each section of the proposal.

## Slide 44: 5. INTRODUCTION
Also called background information.
Introduces the project subject matter very briefly.
Issue to be covered and how solving the issue.
It introduces the organization briefly – its Vision, Mission and propose of organization.
Maximum 2 pages.

## Slide 45: 6. PROBLEM STATEMENT
The problem statement provides a description of the specific problem the project is trying to solve.
The project proposal should point out why a certain issue is a problem for the community.
There should also be an explanation of the needs of the target group that appear as a direct consequence of the described problem.

## Slide 46: 7.OVERVIEW OF TARGET AREA
Generally not more than 1-2 pages.
Based on the situation analysis.
Briefly describe the location and population group of the proposed program.
Discuss the primary characteristics of the target area in detail (i.e. morbidity & mortality rates, ethnicity, literacy, etc.)
Discuss how this area was chosen over others.

## Slide 47: 7. PROJECT DETAIL
Include Project Goals, Objectives, strategy, Interventions and Critical Activities
Describe in about 1- 2 page.
Link the project’s goal, objectives, and interventions to the assessment findings or situational analysis

## Slide 48: PROJECT DETAIL
Contd..

## Slide 49: HIERARCHY OF AIMS
Goal (Impact): the ultimate end of the program to which the specific project will contribute (to improve Adolescent Reproductive Health of City A)
Objectives/Purpose (Outcome/Effect): what the project is expected to achieve once it is completed within the allocated time (Reduction of teenage pregnancy by 20% in 3 years)
Contd..

## Slide 50: HIERARCHY OF AIMS
Outputs: products or deliverables of activities (trained peer counselors; clinical services provided)
Activities (Inputs; Process): actions to be undertaken and the resources available to produce the outputs (upgrading of clinics)
Contd..

## Slide 51: Goal
Project Activity 2
Project Objective 1
Project Objective 3
Project Objective 2
Project Activity 3
Project Activity 1
esult 1.1
esult 1.2
esult 2.1
esult 2.2
esult 3.1
esult 3.1
Contd..

## Slide 52: Goal: Improving the health status of community
Project Activity 2
Construction of latrines in households
Establishment clinics
Health education to
members of community
Project Objective 1 Improving the water Supply from X to
Project
Objective ..................
..........
…………………
Project Objective 2 educing the diarrhoeal
disease from A to
Project Activity
……….
………..
……….
…………
Project Activity 1
Construction of water
supply source
Distribution of water supply
to households
Contd..

## Slide 53: 8. IMPLEMENTATION PLAN
How Project will be implemented and what will be the time line for major critical activities and who will be responsible for each activities?
For example: Tentative Plan of Actions, Work schedule, Program model, Gantt chart etc.

## Slide 54: Gantt Chart
Activities to be under
taken
Respo nsible
person
Timeline to accomplish the determined Activities 2010
Month 1 Jan
Month 2 Feb
Month 3 Mar
Month 4 Apr
Staff selection
Staff training
Clinic established
Service started
PM
XXXXXX XXXXXX
TO
XXXXXX XXXXXX
PM
XXXXXX XXXXXX
MO
XXXXXX XXXXXX
Contd..

## Slide 55: 9. PROJECT ADMINISTRATION
Key persons associated with the project/ staffing pattern.
Role and responsibility of the each person and their importance for the project.
Name, title, experience, and qualifications of each person.

## Slide 56: PROJECT ADMINISTRATION
If new staffs are needed for project how they will be selected/hired?
If using a Steering Committee (Advisory Committee, Governing Board, etc.) to assist the project, how it will be organized?
Contd..

## Slide 57: 10. PROJECT BUDGET
Total budget for the entire project period.
Contribution from internal and external resources.
Detailed budget by each and every activities and cost types.
Potential funders and sources of income.
State currency and exchange rate on which your budget is based.

## Slide 58: PROJECT BUDGET
Particulars
Year 1 Year 2 Year 3
Personnel
Person #1
Person #2
Subtotal Equipment Equip. # X Equip # Y
Sub total
Contd..

## Slide 59: PROJECT BUDGET
Particulars
Year 1 Year 2
Year 3
Supply Supply #1
Supply #2
Subtotal Communication Telephone Internet
Sub total
Contd..

## Slide 60: PROJECT BUDGET
Particulars | Year 1 | Year 2 | Year 3
Travel |  |  | 
Fuel Vehicle rent |  |  | 
Subtotal |  |  | 
 | Year 1 | Year 2 | Year 3
Total |  |  | 
Sum total |  |  | 
Contd..

## Slide 61: 11. MONITORING AND EVALUATION PLAN
How project will be monitored and evaluated to ensure that the project is on track and that the results are being achieved.
Approximately in ½ to 1 page.
Establish the performance indicators.
Describe how and when the baseline, mid-term and final evaluations will be carried out.

## Slide 62: MONITORING & EVALUATION PLAN
Describe information collection systems
Briefly describe information analysis, interpretation, publication and dissemination plan.
Briefly describe the qualifications of the personnel implementing the evaluation plan.
Contd..

## Slide 63: Base line
S.N Activity
.
Key indicator
Target
Means of verificati on
Frequenc y
of Data Collection
Important
Assumpti on
1
ANC
service
1st | ANC Coverage | 40 % | 80%
4th | ANC Coverage | 25% | 50%
IFA coverage |  | 41% | 90%
TT2 coverage |  | 55% | 95%
Institutional delivery |  | 16% | 70%
Skill birth Attendance |  | 31% | 85%
PNC coverage |  | 19% | 50%
Postnatal Vit. A coverage |  | NA | 100%
Birth weight |  | NA | 85%
BCG Coverage |  | 85% | 95%
Clinic report
Monthly
and Quarterly
Communi ty support
Coordinat ion with SHP/HP
‘’
2
INC
service
Clinic report
Monthly
and Quarterly
3
PNC
service
Clinic report
Monthly ‘’
and Quarterly
4
New Born Care
Clinic report
Monthly ‘’
and Quarterly

## Slide 64: 12. COORDINATION
Only if applicable: If project is carried out in coordination with various organizations (~1-2 paragraphs).
Briefly describe the type and frequency of activities that will be undertaken to ensure coordination among the various local and international organizations working in the area.

## Slide 65: 13. TRAINING PLAN
Only if applicable for the project.
Include a training plan in table format highlighting the learning objectives, training methods, key activities, key personnel, and audience.

## Slide 66: 14. SUSTAINABILITY
Describe in about 1 paragraphs.
How key activities will continue after project funding ends.
Roles various actors, partners, and communities members expect to play in ensuring sustainability.
Other projects or similar project in different regions attesting sustainability.

## Slide 67: 15. MAJOR CHALLENGES
Describe in about 1-2 paragraphs.
Summarize major challenges the project team expects to face and how they will be dealt with.
Internal, External, Political. Cultural etc.

## Slide 68: 16. REFERENCE
Reference cited during project proposal formulation.
Reverent and scientific methods of reference writing.
Vancouver or Harvard style according to organizational policy

## Slide 69: 17. APPENDICES
Include any relevant supporting documents in appendices that may have been too lengthy to include in the body of the proposal e.g.
Resumes of key personnel.
Summary of needs assessments.
Log frame or results framework.

## Slide 70: APPENDICES
Organization Registration Certificate in District Administration
Affiliation Certificate of Social Welfare Council.
PAN Registration Certificates.
Tax Execration Certificate.
Audit Report of previous fiscal year.
Bank clearance.
Contd..