## Slide 1: PROJECT CLOSEOUT

## Slide 2: Contents
Introduction
Reasons for project closure
Why projects are not properly closed???
Project closure process

## Slide 3: Introduction
All projects are by definition temporary endeavors.
Every project closes at sometime and that forms the last phase of the project management life cycle.
Project closeout activities are broadly classified into
  Administrative closure activities
  Contract closure activities

## Slide 4: Introduction
Contract closure activities verify that all the terms of the contract with the customer as well as various sub contractors are met and are satisfactorily closed.
Administrative closure activities ensure that all of the project deliverables are archived and project know-how are properly documented and archived.

## Slide 5: Reasons for Project Closure
Two main reasons for closing a project are
  All project goals have been successfully accomplished.
  Project is unlikely to achieve its stated objectives and has to be prematurely terminated.
According to a report, about a third of all projects are cancelled during development phases.

## Slide 6: Reasons for Project Closure
Some reasons for prematurely terminating a project are:
  Lack of resources
  Changed business need of the customer
  The perceived benefits accruing from the project no longer remain valid
  Key technologies becoming obsolete during project execution.
  Risks becoming unacceptably high

## Slide 7: Why Projects are not Properly Closed
Project closure activities are usually get delayed or even altogether skipped in project management life cycle. Some reasons are
  Lack of interest by project teams
  Underestimation of how fast know-how can get lost
  Indecision regarding project closure

## Slide 8: Project Closure Process
Effective project closure requires certain sequence of steps to be carried out. These steps are:
  Getting client acceptance
  Archiving project documents
  Performing a financial closure
  Performing post implementation project review
  Preparing project closeout report
  Releasing staff

## Slide 9: Getting Client Acceptance
Mechanism for client acceptance varies widely across different types of projects.
When the client is another department in the same organization, usually no formal record for acceptance of the project deliverables is required.
When client is an external organization, a formal procedure for accepting the project deliverables is needed.
In this case, the client approval is obtained after a formal acceptance testing by the client and a written acceptance of all project deliverables is required.

## Slide 10: Archiving Project Documents
The project documents are usually archived electronically, so that these can be easily retrieved whenever required in future.
For example, the documents might have to be retrieved when the company undertakes maintenance of the delivered software or when a similar software product needs to be developed for different client.

## Slide 11: Performing a Financial Closure
Budget of every project is usually divided into components such as capital, contingency plans etc.
All these components have to be reconciled.
Another thing is to ensure that all the subcontractor payments are complete and have been reconciled.

## Slide 12: Performing Post implementation Project Review
Post implementation project review is done to perform a critical analysis of the project in order to learn and improve and avoid the same mistakes in future projects.
By analyzing past mistakes the project teams can learn to do better by improving their methods and practices.

## Slide 13: Preparing Project Closeout Report
A project close out report documents the important results obtained from various project closeout tasks.
This report typically starts with a historical summary of the projects deliverables and baseline activities over the course of project.
The project leader summarizes the positive and negative findings as well as the prescriptions for improvement and publish it.

## Slide 14: Releasing Staff
It is the final step of project closeout process.
It is the last meeting before the project team members disburse to different projects.
This meeting is the ground for celebration and recognizing the experience and proficiency gained by the team members.

## Slide 15: Reading
[Chapter 14] “Software Project Management by Bob Hughes and Mike Cotterell, McGraw-Hill Education; 6th Edition (2009). ISBN-10: 0077122798”.