## Slide 1: ERP IMPLEMENTATION LIFE CYCLE AND FRAMEWORK

## Slide 2: Contents
Introduction To ERP
ERP Implementation Life Cycle
Integrative Framework For ERP Implementation

## Slide 3: INTRODUCTION
Enterprise Resource Planning - a software system that integrates core business areas such as manufacturing, distribution, financials and human resources.
Example: A warehouse in Singapore enters a customer order
  data automatically flows to other areas of the company.
  It would flow to the financial and accounting people in New York
  Automatically update accounts receivable.

## Slide 4: ENTERPRISE RESOURCE PLANNING
The order would also flow to the manufacturing operations in Europe instructing them to make another component.
Inventory levels would automatically be reduced in the warehouse and an order would be placed to replenish inventory.

## Slide 5: IMPLEMENTATION LIFE CYCLE
Go Through Many Different Phases
No separate Line Between Any of these Phases
They Follows A logical Order

## Slide 6: IMPLEMENTATION LIFE CYCLE
The Different Phases of Implementation are
    Pre evaluation Screening
    Evaluation Package
    Project Planning
    GAP analysis
    Reengineering
    Configuration
    Implementation Team training
    Testing
    Going Live
    End User Training
    Post implementation

## Slide 7: IMPLEMENTATION LIFE CYCLE- PHASES
Fig 1: ERP Implementation Life Cycle

## Slide 8: Pre evaluation screening
Decision for perfect package
Number of ERP vendors
Screening eliminates the packages that are not at all suitable for the company’s business processes.
Selection is done on best few package available.

## Slide 9: Package Evaluation
Package is selected on the basis of different parameter.
Test and certify the package and also check the coordination with different department
Selected package will determine the success or failure of the project.

## Slide 10: Cont.
Package must be user friendly
Regular up gradation should available.
Cost

## Slide 11: Project planning
Designs the implementation process.
Resources are identified.
Implementation team is selected and task allocated.
Special arrangement for contegencies.

## Slide 12: Gap analysis
Most crucial phase.
Process through which company can create a model of where they are standing now and where they want to go.
Model help the company to cover the functional gap

## Slide 13: Reengineering
Implementation is going to involve a significant change in number of employees and their job responsibilities.
Process become more automated and efficient.

## Slide 14: Configuration
Main functional area of ERP implementation
This includes synchronizing existing company practices with the ERP packages rather than changing the source code and customizing it to suit the company
Business processes have to be understood and mapped in such a way that arrived solutions match up with the overall goal of the company

## Slide 15: Implementation Team Training
Takes place along with the process of implementation.
Company trains its employees to implement and later, run the system.
Employee become self sufficient to implement the software after the vendors and consultant have left.

## Slide 16: Testing
This phase is performed to find the weak link so that it can be rectified before its implementation.
Various extreme conditions are checked and made sure system is error free.

## Slide 17: Going Live
The work is complete, data conversion is done, databases are up and running, the configuration is complete & testing is done.
The system is officially proclaimed.
Once the system is live the old system is removed

## Slide 18: End User Training
The employee who is going to use the system are identified and trained.

## Slide 19: Post Implementation
This is the maintenance phase.
Employees who are trained enough to handle problems those crops up time to time.
The post implementation will need a different set of roles and skills than those with less integrated kind of systems.

## Slide 20: Integrative Framework For ERP Implementation
Developing Stage
Different frame works are there. Few considering operational level only. Then few integrating strategic and tactical level
The real implementation Is a mix of business process

## Slide 21: Integrative Framework For ERP Implementation
Fig 2: Frame work for ERP system and Project Implementation

## Slide 22: Integrative Framework For ERP Implementation
Each level contains a critical factor
Each factors are not independent to each other
Each levels input varies

## Slide 23: Dominant ERP Success Factors
Top management commitment/support
Business case
Project management
Change management
Training
Communication

## Slide 24: Top management commitment/support
Willingness of top management to provide resources etc
Commitment should be not stopped with initiation and facilitation. Should end after full implementation only.

## Slide 25: Business case
A true business case which can show the need for implementation
It focus on present scenario as well as expected return
Scope of project is designed based on the business case

## Slide 26: Project Management
The most important one
A best practice of project management should includes following
  Project Schedule and Plans
  Monitoring and Feedback
  Risk Management

## Slide 27: Change Management
Activities , methodologies will be changed
Employees must be created awareness regarding
Employees view and their ability to change must be studied

## Slide 28: Training
Proper training must be provided to employer
Additional benefits can be provided
An appropriate plan must be made and should be implemented

## Slide 29: Communication
Challenging and difficult task
A communication plan can be made
The communication plan has to include the following areas,
  Overview and rationale for the ERP implementation.
  Detail of the business process change management.
  Demonstration of applicable software modules.
  Briefings of change management strategies and tactics.
  Establishment of contact points.
  Periodic updates

## Slide 30: References
Sean W. O’Donnell, President, Datacor, Inc. “5 Steps To Successful ERP Implementation”
Anonymous , “ERP system implementation overview” , http://media.wiley.com/product_data/excerpt/80/04712351/0471235180.pdf downloaded on 25.03.2012
APICS , 2008, “Introduction to ERP “ , http://www.apicsaustin.org/education/apics_appl_ierp.aspx downloaded on 28.03.2012
Apur Gourav, 2003, “ ERP Implementation Life Cycle”, http://www.slideshare.net/apurvgourav/erp-implementation-life-cycle downloaded on 30.03.2012
Duane Trux,2000 “ERP Life cycle” http://www.cis.gsu.edu/~dtruex/courses/CIS8090/pdf/ERPLifeCycle.pdf downloaded on 30.03.2012
Anonymus, 2000http://www.prlog.org/10345138-what-is-erp-implementation-life-cycle.html downloaded on 30.03.2012
Michael Donova, “Successful ERP Implementation the First Time”, http://www.idii.com/wp/donovan_erp_success.pdf downloaded on 30.03.2012
Anonymus, Enterprise resource planning”, http://en.wikipedia.org/wiki/Enterprise_resource_planning
H Akkermans and K van Helde,2005, “Vicious and virtuous cycles in ERP implementation: a case study of interrelations between critical success factor” http://web.rollins.edu/~tlairson/ecom/virtuouserp.pdf downloaded on 31.03.2012
N. Parr, 2002, “A Taxonomy of ERP Implementation Approaches”, http://www.beyondsoft.com/doc/Success_stories_Mettler_Toledo.pdf downloaded on 25.03.2012

## Slide 31: References
Philippe Dugerdil, Gil Gaillard, 2003, “Model-Driven ERP Implementation”http://campus.hesge.ch/dugerdilp/_private/ICEIS2006.pdf downloaded on 25.03.2012
Ada Won, 2005, “Critical Failure Factors in ERP Implementation” http://www.pacis-net.org/file/2005/395.pdf downloaded on 31.03.2012
Xavier Thavaruban Thavapragasa, 2005,”CULTURAL INFLUENCES ON ERP IMPLEMENTATION
SUCCESS “ , http://www.cs.berkeley.edu/~benr/publications/auscc03/papers/thavapragasam-auscc03.pdf downloaded on 31.03.2012
Jiang Yingjie, 2004,”Critical Success Factors in ERP Implementation in Finland” http://www.pafis.shh.fi/graduates/yinjia03.pdf downloaded on 31.03.2012
Chan-Hsing Lo, Chih-Hung Tsai, and Rong-Kwei LA, 2006 “Case Study of ERP Implementation “http://www.journal.au.edu/ijcim/2005/jan05/IJCIM-V131-pp2.pdf downloaded on 31.03.2012