## Slide 1: Project Management Processes

## Slide 2: Outlines
Questions & Answers
Summary & Sources
Closing
Monitoring & Controlling
Initiation
Planning
Execution

## Slide 3
Initiation
Planning or development
Production or execution
Monitoring and controlling
Closing
Project Process Life Cycle

## Slide 4: Initiation Process

## Slide 5
The initiation processes determine the nature and scope of the project. If this stage is not performed well, it is unlikely that the project will be successful in meeting the business’ needs. The key project controls needed here are an understanding of the business environment and making sure that all necessary controls are incorporated into the project. Any deficiencies should be reported and a recommendation should be made to fix them.
Definition
I am working in technical domain, or more specifically, embedded system development. I think it is vital important to verify architecture correctness while creating the project charter also. The best way is to do some prototype work, though maybe too luxury. To the bear minimum, the project manager should create some diagram and discuss with relevant stakeholders, otherwise is just waste the organizations and money and time, and market opportunity.

## Slide 6: Initiation Breakdown Processes
Select Project Manager.
Determine company culture and existing systems.
Collect processes, procedures and historical information.
Divide large projects into phases.
Identify stake-holders.
Document business need.
Determine project objectives.
Document assumptions and constraints.
Develop project charter.
Develop preliminary project scope statement.

## Slide 8: Planning Process

## Slide 9
The main purpose is to plan time, cost and resources adequately to estimate the work needed and to effectively manage risk during project execution. As with the Initiation process group, a failure to adequately plan greatly reduces the project's chances of successfully accomplishing its goals.
My personal feeling is better to use 1/10 criteria for planning, that is, to estimate at the granularity level of 1/10. For example, setup a monthly schedule for a half year to one year project, or create biweekly schedule for a one quarter project, or create a WBS with 10 to 20 tasks. I have seen task break down with several hundred tasks, eventually it becomes a game to figure out which activity goes to which task, and really a brain test for entire team.
Definition

## Slide 10: Planning Breakdown processes
Determine how you will do planning – part of management plans.
Create project scope statement.
Determine team.
Create WBS and WBS dictionary.
Create activity list.
Create network diagram.
Estimate resource requirements.
Estimate time and cost.
Determine critical path.
Develop Schedule.
Developer budget.
Determine quality standards, processes and metrics.
Determine roles and responsibilities.
Determine communications requirements.
Risk identification, qualitative and quantitative risk analysis and response planning.
(items before this lime will need Iterations ).
Determine what to purchase.
Prepare procurement documents.
Finalize the “how to execute and control” aspects of all management plans.
Create process improvement plan.
Develop final PM plan and performance measurement baselines.
Gain formal approval.
Hold kick-off meeting.

## Slide 12: Execution Process

## Slide 13
Executing consists of the processes used to complete the work defined in the project management plan to accomplish the project's requirements. Execution process involves coordinating people and resources, as well as integrating and performing the activities of the project in accordance with the project management plan. The deliverables are produced as outputs from the processes performed as defined in the project management plan.
Definition
In my opinion, there are two key points for executing a project: 1. People management: understand what your colleagues can do and try to balance the workload. I think making presentation and/or have frequent chit-chat are good ways to bring the gap. At least I feel more clear of one concept after I can make others understand what I am talking about. 2. Build an adaptive process: Nobody can plan everything accurately at the beginning. I like the practice to check the status at the end of each week (or biweekly), and figure out how to make up next week. I think it is called iteration process or spiral model officially.

## Slide 14: Execution Breakdown processes
Acquire final team.
Select Sellers.
Request seller responses.
Use work authorization system.
Hold progress meetings.
Give recognition and rewards.
Team building.
Follow processes.
Continuous improvement.
Implement approved changes, defect repair, preventive and corrective actions.
Send and receive information.
Recommend changes and corrective actions.
Complete product scope.
Execute the PM plan.

## Slide 16: Control & Monitoring Process

## Slide 17
Monitoring and controlling consists of those processes performed to observe project execution so that potential problems can be identified in a timely manner and corrective action can be taken, when necessary, to control the execution of the project. The key benefit is that project performance is observed and measured regularly to identify variances from the project management plan.
Definition
For Software/Firmware Development, There are organizations that project manager is busy working on collecting all the matrix, quality team building nice diagram/chart subsequently, and top management evaluating the organization / individual performance based on these charts. In the end, Engineers have to cook data so that the final evaluation will be good for them. I believe the role for project manager is to ensure the accuracy of monitoring. BTW: I also think cooking data is hard for Small and Medium Organization because SMEs always face customer directly.

## Slide 18: Monitoring and controlling Breakdown processes
Measure against the performance measurement baselines.
Measure according to the management plans.
Determine variances and if they warrant corrective action or a change.
Scope verification.
Configuration management.
Recommend changes, defect repair, preventive and corrective actions.
Integrated change control.
Approve changes, defect repair, preventive and corrective actions.
Risk audits.
Manage reserve.
Use issue logs.
Facilitate conflict resolution.
Measure team member performance.
Report on performance.
Create forecasts.
Administer contracts.

## Slide 20: Closing Process

## Slide 21
Closing includes the formal acceptance of the project and the ending thereof. Administrative activities include the archiving of the files and documenting lessons learned.
Not many project managers are lucky enough to lead the project until its official ending. However, I think a responsible project manager for an organization should collect historical information for this project, and put into a way easy to be utilized by the next project manager. Especially for a software development organization, attributes like Engineer productivity, defect density, percentage of each stage, and domain expertise are important for the sustainability of the organization.
Definition

## Slide 22: Closing Breakdown processes
Develop closure procedures.
Complete contract closure.
Confirm work is done to requirement.
Gain formal acceptance of the product.
Final performance reporting.
Index and archive records.
Update, lessons learned and knowledge base.
Hand off completed product.
Release resources.

## Slide 24: SUMMARY & SOURCES

## Slide 28: Questions & Answers

## Slide 29
2. A product life cycle is a series of phases whose name and number is determined by the organization’s needs regarding control of the project.
A. True
B. False
Answer: B. False

## Slide 30
9. Contract close-out contains:
Contract Documentation
Procurement Audits
Formal Acceptance And Closure
All Of The Above
Answer: D. All Of The Above

## Slide 31
15. ______________ coordinates people and other resources to carry out the plan.
Work Breakdown Structure
Resource Planning
Resource Leveling
Executing Process
Answer: D. Executing Process

## Slide 32
16. The process of identifying and defining a product or service is called:
Procurement Planning
Source Selection
Contract Administration
Contract Close-out
Answer: A. Procurement Planning

## Slide 33
18. The core planning processes are:
Scope Definition, Resource Planning, Cost Estimating, Schedule Development, Activity Definition.
Inputs, Control, Status Reports, Risk Management
Planning, Resources Planning, Quality Assurance, Risk Control
Scope Definition, Team Development, Schedule Control, Budget Control, Contract Administration.
Answer: A. Scope Definition, Resource Planning, Cost Estimating, Schedule Development, Activity Definition.

## Slide 34
32. ___________ devises and maintains a workable scheme to accomplish the business need that the project was undertaken to address.
Development Process
Scoping Process
Planning Process
Information Development Process
Answer: C. Planning Process

## Slide 35
41. The ___________ documents the characteristics of the product or service that the project was undertaken to create.
Resource Plan
Project Charter
Project Description
Scope Statement
Answer: C. Project description

## Slide 36
42. Outputs from the initiation process are:
Project Manager Identified/Assigned
Constraints
Assumptions
All Of The Above
Answer: D. All Of The Above

## Slide 37
43. A ____________ is a series of actions bringing about a result
Project plan
Process
Schedule
Flowchart
Answer: B. Process

## Slide 38
45. Project Scope Management includes which processes:
Initiation
Project Plan Execution
Overall Change Control
Performance Reporting
Answer: A. Initiation

## Slide 39
57. A project can best be defined as:
Series of non-related activities designed to accomplish single and multiple objectives.
Coordinated effort of related activities designed to accomplish a goal without a well-established end point.
Cradle-to-grave activities which must be accomplished in less than one year and consumes human and non-human resources
“Any undertaking with a definable time frame, well-defined objectives, and consumes both human and non-human resources with certain constraints.”
Answer: D. “Any undertaking with a definable time frame, well-defined objectives, and consumes both human and non-human resources with certain constraints

## Slide 40
64. The tools and technique used in the initiation process are:
Product Analysis
Project Schedule Development
Expert Judgment
Project Budget
Answer: C. Expert Judgment

## Slide 41
67. __________ must be measured regularly to identify variances from the plan.
Stakeholder Requirements
Project Performance
Schedule Control
Project Controls
Answer: B. Project Performance

## Slide 42
76. The major project scope management processes include:
Change Order Control
Initiation
Program Evaluation
Scope Statement
Answer: B. Initiation

## Slide 43
81. __________ ensure that project objectives are met by monitoring and measuring progress and taking corrective action when necessary
Project Controls
Controlling Process
Control Logs
Project Chart
Answer: B. Controlling Process

## Slide 44
83. An example of a project is:
Billing Customers
Managing an Organization
Constructing A Building or Facility
Providing Technical Support
Answer: C. Constructing A Building or Facility

## Slide 45
89. ____________ formalizes the acceptance of the project or phase and bringing it to an orderly end.
Functional
Weak Matrix
Projectized
Dedicated Project Team
Answer: B. Weak Matrix

## Slide 46
92. The closing process scope includes:
Contract Closeout
Final Reporting
Punch List
Exit Interview
Answer: A. Contract Closeout

## Slide 47
93. An input to the scope planning process is:
Product Description
Project Schedule
Strategic Plan
Historical Information
Answer: A. Product Description

## Slide 48
94. Scope planning is:
Developing a plan from major stakeholders
Developing a written scope statement as the basis for future project decisions
Formalizing acceptance of the project scope
Planning project milestones
Answer: B. Developing a written scope statement as the basis for future project decisions

## Slide 49
Project Management
Fundamentals

## Slide 50
3. At which stage, does a typical project has maximum cost?
Initial Stage
Middle Stage
Final Stage
Cost In Same at all Stages
Answer: C. Final Stage

## Slide 51
4. At which stage, in typical project do stake holders have maximum influence?
Initial stage
Middle stage
Final stage
Shareholders have similar influence At all stages
Answer: A. Initial stage

## Slide 52
Exam Cram
Test Bank

## Slide 53
24. The project manager should be assigned during what phase
Initiation
Project Planning
Scope Planning
Scope Definition
Answer: A. Initiation

## Slide 54
54. What are the inputs to project Plan Execution?
Project plan, work breakdown structure, organizational policies, preventive action and correction action
Project plan, work results, change requests, preventive action and corrective action
Project skills, supporting detail, organizational policies, preventive action and lessons learned
Project plan, supporting detail, organizational policies, preventive action and corrective action.
Answer: A. Project plan, supporting detail, organizational policies, preventive action and corrective action.

## Slide 55
57. In the closing phase of your project, a number of administrative issues must be completed. A concern is to assess project effectiveness. One way to accomplish this task is to:
Prepare a performance report
Perform an inspection
Hold a performance review
Conduct a procurement audit
Answer: C. Hold A Performance Review

## Slide 56
61. During closeout, many project managers tend to delay personnel reassignment because-
The team members do not want to move on to new assignments
They believe that no one will want to leave the project
The functional managers do not want the team members to return
They are reluctant to confront any interpersonal conflicts that may occur in the process
Answer: D. They are reluctant to confront any interpersonal conflicts that may occur in the process

## Slide 57
86. When choosing the most appropriate form of project organization, the first step is to -
Produce an initial project plan and determine the functional areas responsible for each task
Develop a project, including a top-down flowchart, and identify the functional area to perform each task
Refer to the project charter develop by top management
Create the WBS and let it determine the project organizational structure
Answer: A. Produce an initial project plan and determine the functional areas responsible for each task

## Slide 58
Project Management
Framework

## Slide 59
1-4 Project Scope Management includes which processes:
Plan Development
Project Plan Execution
Overall Change Control
Performance Reporting
Initiation
Answer: E. Initiation

## Slide 60
1-9 Which process is not included in Project Cost Management?
Resource Planning
Estimating
Budgeting
Control
Closeout
Answer: E. Closeout

## Slide 61
Project Management
Processes

## Slide 62
3-1 A __________ is a series of actions bringing about a result
Project Plan
Process
Schedule
Flowchart
Activity Sequencing Plan
Answer: B. Process

## Slide 63
3-2 _____________ recognizes that a project or phase should begin and commits the organization to do so.
Initiating process
Solicitation process
Scoping process
Planning process
Controlling process
Answer: A. Initiating process

## Slide 64
3-3 ______________ defines and refines the best course of action to attain the objectives that the project was undertaken to address:
Development Process
Scoping Process
Planning Process
Information Development Process
Resource Planning
Answer: C. Planning Process

## Slide 65
3-4 Project management process can be organized into:
Initiating Process
Planning Process
Controlling and Executing Process
Closing Processes
All Of The Above
Answer: E. All Of The Above

## Slide 66
3-5 ________________ coordinates people and other resources to carry out the plan
Work Breakdown Structure
Resource Planning
Resource Leveling
Executing Process
Initiating Process
Answer: D. Executing Process

## Slide 67
3-6 ________________ ensures that project objectives are met by monitoring and measuring progress regularly to identify variances from the plan so that corrective action can be taken when necessary
Project Controls
Controlling Process
Control Logs
Project Chart
Answer: B. Controlling Process

## Slide 68
3-7 ________________ formalizes the acceptance of the project or phase and bringing it to an orderly end.
Punchlist
Closing Process
Project Completion Checklist
Stakeholder Buyoff
Initiation Process
Answer: B. Closing Process

## Slide 69
3-8 ________________ must be measured regularly to identify variances from the plan
Stakeholder Requirements
Project Performance
Schedule Control
Project Controls
Performance Reporting
Answer: B. Project Performance

## Slide 70
3-9 The closing process scope includes:
Contract closeout
Final reporting
Punchlist
Exit interview
Lessons learned
Answer: A. Contract Closeout

## Slide 71
3-10 The score planning processes are:
Scope definition, Resource planning, Cost estimating, Schedule development, Activity definition
Inputs, Control, Status reports, Risk management
Planning, Resource planning, Quality assurance, risk control
Cope definition, Team development, Schedule control, Budget control, Contract administration
Quality planning, Communication planning, Staff acquisition, Risk quantification
Answer: A. Scope definition, Resource planning, Cost estimating, Schedule development, Activity definition

## Slide 72
Project Management
Professional

## Slide 73
Answer: D. Initiation
Domain I
You are assigned a project that requires that manufacturing of medical equipment for one of your company’s current clients. Your company has executed similar projects successfully in the past. During which phase of the project would you consider referring to previous project documents for the similar projects?
Scope planning
Scope verification
Scope definition
initiation

## Slide 74
Integration Management
Session Pre-Test

## Slide 75
Answer: A. The Project Plan
To the project team, the most valuable document for integrating activities during project execution is:
The Project Plan
The Scope Statement
The Scope Baseline
S-curve

## Slide 76
Answer: C. Change Requests
An output of the Project Plan Execution process is/are:
Lesson Learned
The Project Plan
Change Requests
Corrective Action

## Slide 77
Project Manager Framework

## Slide 78
Answer: A. Decision Making
Management problem-solving invoices a combination of problem definition and:
Decision-making
Revision /replanning
Resource allocation
Modification or updating of goals and objectives

## Slide 79
Answer: A. Become more efficient and effective in accomplishing goals that cannot be handled well by the traditional structure
2. Project management provides organizations with a methodology to:
Become more efficient and effective in accomplishing goals that cannot be handled well by the traditional structure
Manage high-risk repetitive work
Provide clients with multiple points of contract
Provide guidance in accomplishing repetitive activities

## Slide 80
Answer: C. Standardization, control
3. Project file cycles are very useful for _________ and __________
Configuration management termination
Objective setting, information gathering
Standardization, control
Configuration management, weekly status updates

## Slide 81
Answer: B. Size, nature
4. The degree to which a company accepts and utilizes project management is most often dependent upon the __________ and _________ of its projects.
Completion, dollar value
Size, nature
Quantity requirement, manpower requirements
Risk, quality management

## Slide 82
Answer: D. Staffing levels remain stable throughout the life of the project
5. All of the following are true of project life-cycles except:
The influence of stakeholders over the characteristics of the final product decrease over time
Uncertainty and risk are highest at the beginning of the project
Cost levels start low then increase overtime before trailing off as the project ends
Staffing levels remain stable throughout the life of the project

## Slide 83
Answer: D. The means to subdivide projects into manageable segments
6. A program is defined as:
An endeavor of considerable scope encompassing a number of projects
A group of projects managed is a coordinated way to obtain benefits not available from managing them individually
The framework by which project management can be utilized in order to ensure completion of projects
The means to subdivide projects into manageable segments

## Slide 84
Answer: B. Planning, organizing, staffing, executing and controlling the operation of an ongoing enterprise
7. General Management encompasses:
Identifying objectives and important operations leading to those objectives
Planning, organizing, staffing, executing and controlling the operation of an ongoing enterprise.
Communication planning and performance information to all parties involved
Management principles used only by non-profit agencies

## Slide 85
Answer: C. Part time project manager roles
8. Strong matrix organization structures do NOT have:
Moderate to high project manager authority
Full time project administration staff
Part time project manager roles
Up to 95% of the organization’s personnel assigned to full time project work

## Slide 86
Answer: D. Controlling, Planning, Closing, Executing, Initiating
9. Project management process are organized into five groups, which are:
Planning, Risk Management, Communicating, Administration, Close-out
Inputs, Outputs, Controls, Execution, Planning
Scope Control, Schedule Control, Cost Control, Quality Control, Risk Control
Controlling, Planning, Closing, Executing, Initiating

## Slide 87
Answer: D. They always share common objectives for the project
10. Which of the following is not a characteristic of Project Stakeholder
They may be difficult to identify
Their interest may be positively or negatively affected as a result of the successful project completion
They are individuals and organizations who are actively involved in the project
They always share common objectives for the project

## Slide 88
Tank You
Sources:
PMBOK
Rita's book
http://www.uts.sc.edu/csprojects/Methodology/fasttrack_project.php
http://jinshengtang.blogspot.com/
http://quizlet.com/176304/ritas-process-chart-flash-cards/