## Slide 1: Chapter 9: Project Human Resource Management
Note: See the text itself for full citations.
Information Technology Project Management, Sixth Edition

## Slide 2: The Importance of Human Resource Management
Many corporate executives have said, “People are our most important asset”
People determine the success and failure of organizations and projects
It is important to understand global IT workforce issues

## Slide 3: What is Project HR Management?
Includes all processes required to make the most effective use of the people involved with a project
Includes all project stakeholders: sponsors, team members, support staff, customers

## Slide 4: Processes of HR management
Developing the human resource plan: identifying and documenting project roles, responsibilities, and reporting relationships
Acquiring the project team: getting the needed personnel assigned to and working on the project
Developing the project team: building individual and group skills to enhance project performance
Managing the project team: tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance

## Slide 5: Figure 9-1. Project Human Resource Management Summary

## Slide 6: Developing the HR Plan
Involves identifying and documenting project roles, responsibilities, and reporting relationships
Contents include:
  Organizational charts
  Work definition and assignment
  Staffing management plan
  Resource histograms

## Slide 7: Project organizational chart
Project manager should first decide what types of people and skills the project needs
IT project has a diverse group of people
It is difficult to manage such diversity
Project manager should create an organizational chart that organizes people in the project according to their roles, responsibilities, and skills

## Slide 8: Figure 9-3. Sample Organizational Chart for a Large IT Project

## Slide 9: Work definition and assignment
Finalizing the project requirements (project scope)
Defining how the work will be accomplished (technical approach)
Breaking down the work into manageable elements (WBS)
Assigning work responsibilities, assign work to people/units (OBS)
  Organization Breakdown Structure (OBS): is a specific type of organizational chart that shows which organizational units are responsible for which work items

## Slide 10: Staffing Management Plans and Resource Histograms
A staffing management plan describes when and how people will be added to and taken off the project team
  Number of people from each type needed every month
  How those people would be acquired, trained, and rewarded
A resource histogram is a column chart that shows the number of resources assigned to a project over time

## Slide 11: Figure 9-7. Sample Resource Histogram

## Slide 12: Acquiring the Project Team
Acquiring qualified people for teams is crucial
The project manager who is the smartest person on the team has done a poor job of recruiting!
It’s important to assign the appropriate type and number of people to work on projects at the appropriate times
Acquiring project team includes
  Resource assignment
  Resource loading
  Resource leveling

## Slide 13: Resource Assignment
Assigning particular personnel to their projects
Good hiring procedures are important, as are incentives for recruiting
  Some companies give their employees one dollar for every hour a new person they helped hire works
  Some organizations allow people to work from home as an incentive
Enrollment in U.S. computer science and engineering programs has dropped almost in half since 2000, and one-third of U.S. workers will be over the age of 50 by 2010
CIO’s researchers suggest that organizations rethink hiring practices and incentives to hire IT talent

## Slide 14: Best Practice
Best practices can be applied to include the best places for people to work
  For example, Fortune Magazine lists the “100 Best Companies to Work For” in the United States every year, with Google taking the honors in 2007 and 2008
  Working Mothers Magazine lists the best companies in the U.S. for women based on benefits for working families
  The Timesonline (www.timesonline.co.uk) provides the Sunday Times list of the 100 Best Companies to Work For, a key benchmark against which UK companies can judge their Best Practice performance as employers

## Slide 15: Resource Loading
Resource loading refers to the amount of individual resources an existing schedule requires during specific time periods
Helps project managers develop a general understanding of the demands a project will make on the organization’s resources and individual people’s schedules
Overallocation means that more resources than are available are assigned to perform work at a given time

## Slide 16: Figure 9-8. Sample Histogram Showing an Overallocated Individual

## Slide 17: Resource Leveling
Resource leveling is a technique for resolving resource conflicts by delaying tasks
The main purpose of resource leveling is to create a smoother distribution of resource usage and reduce overallocation

## Slide 18: Resource Leveling
Without resource leveling
With resource leveling
Chart: number of working hours/week
 | 20 | 10 | 60 | 50 | 5 | 15 | 12 | 40 | 40 | 30 | 80 | 40
Chart: number of working hours/week
no. of working hours | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40

## Slide 19: Figure 9-9. Resource Leveling Example

## Slide 20: Benefits of Resource Leveling
When resources are used on a more constant basis, they require less management
It may enable project managers to use a just-in-time inventory type of policy for using subcontractors or other expensive resources
  Use 4 consultants - full time – 4 months
It results in fewer problems for project personnel and accounting department
It often improves morale

## Slide 21: Developing the Project Team
The main goal of team development is to help people work together more effectively to improve project performance
It takes teamwork to successfully complete most projects
Five stages to develop a team
  Forming, Storming, Norming, Performing, and Adjourning
Tools and Techniques for team development
  Training
  Team-building activities
  Reward and recognition systems

## Slide 22: Team-building Stages
Forming: introduction of team members
Storming: team members have different opinions of how the team should operate
Norming: team members have agreed to a common working method
Performing: team members have emphasized on reaching project goals
Adjourning: breakup of the team after successfully reach the goals

## Slide 23: Training
Training can help people understand themselves, each other, and how to work better in teams
Project manager recommend that people take specific training courses

## Slide 24: Team-building activities
Physical activities
  Rappelling off towers, Running and marching
  Going through obstacles, Climb mountains and rocks
Psychological preference activities
Tools for determining personality preferences
  Myers-bigger type indicator (MBTI)
  Social style profile
  DISC profiles
Project manager can benefit from these tools by adjusting their management styles for each individual

## Slide 25: Social Styles Profile
People are perceived as behaving primarily in one of four zones, based on their assertiveness and responsiveness:
  Drivers (strive for actions, severe, tough, pushy, practical)
  Expressives (use intuition to look for fresh perspective)
  Analyticals (use analysis, strong thinker)
  Amiables (friendly, social)
People on opposite corners (drivers and amiables, analyticals and expressives) may have difficulties getting along

## Slide 26: Figure 9-10. Social Styles

## Slide 27: DISC Profiles
Also uses a four-dimensional model of normal behavior
  Dominance
  Influence
  Steadiness
  Compliance
People in opposite quadrants can have problems understanding each other

## Slide 28: Figure 9-11. The DISC Profile

## Slide 29: Managing the Project Team
Project managers must lead their teams in performing various project activities
After assessing team performance and related information, the project manager must decide:
  If changes should be requested to the project
  If corrective or preventive actions should be recommended
  If updates are needed to the project management plan

## Slide 30: Tools and Techniques for Managing Project Teams
Observation and conversation
Project performance appraisals (assessment
Conflict management
Issue logs: monitor and track issues that need to be resolved for the project team to work effectively
Interpersonal skills: leadership, communications, influencing, and decision-making skills

## Slide 31: General Advice on ManagingTeams
Be patient and kind with your team
Fix the problem instead of blaming people
Establish regular, effective meetings
Allow time for teams to go through the basic team-building stages
Limit the size of work teams to three to seven members
Acknowledge individual and group accomplishments

## Slide 32: General Advice on Teams (continued)
Plan some social activities to help project team members and other stakeholders get to know each other better
Stress team identity(create traditions that team members enjoy)
Support team members and encourage them to help each other

## Slide 33: Five malfunctions of a Team
  Absence of trust
  Fear of conflict
  Lack of commitment
  Avoidance of accountability
  Inattention to results