## Slide 1: Measure Twice, Cut Once: Upstream Prerequisites

## Slide 2: Contents
Prerequisites
Importance of Prerequisites
Type of Target Software
Problem-Definition Prerequisite
Requirements Prerequisite
Architecture Prerequisite.

## Slide 3: Prerequisite
“A thing that is required as a prior condition for something else to happen or exist”.
“If one thing is a prerequisite for another, it must happen or exist before the other”.

## Slide 4: Prerequisite
This chapter describes the work that must be done to prepare for software construction.
The carpenter’s saying, “Measure twice, cut once” is highly relevant to the construction part of software development, which can account for as much as 65 percent of the total project costs.
The worst software projects end up doing construction two or three times or more.
Doing the most expensive part of the project twice is as bad an idea in software as it is in any other line of work.

## Slide 5: Importance of Prerequisites
A common feature of programmers who build high-quality software is their use of high-quality practices.
Such practices emphasize quality at the
  Beginning (define problem, specify solution, design solution)
  Middle (Construction practices)
  end (System testing)
of a project.
Notes: Example from book

## Slide 6: Importance of Prerequisites
Since construction is in the middle of a software project, by the time you get to construction, the earlier parts of the project have already laid some of the groundwork for success or failure.
During construction, however, you should at least be able to determine how good your situation is and to back up if you see the black clouds of failure looming on the horizon.
The rest of this chapter describes in detail why proper preparation is important and tells you how to determine whether you’re really ready to begin construction.

## Slide 7: Importance of Prerequisites
The primary goal of preparation or prerequisite is risk reduction: a good project planner clears major risks out of the way as early as possible so that the bulk of the project can proceed as smoothly as possible.
By far the most common project risks in software development are poor requirements and poor project planning, thus preparation tends to focus on improving requirements and project plans.

## Slide 8: Causes of Incomplete Preparation
It is a misconception that all professional programmers know about the importance of preparation and check that the prerequisites have been satisfied before jumping into construction.
Some common causes of incomplete preparation are
  Developers who are assigned to work on the upstream activities do not have the expertise to carry out their assignments.
  Developers don’t prepare because they can’t resist the urge to begin coding as soon as possible.
  Managers are notoriously unsympathetic to programmers who spend time on construction prerequisites.
Notes: Examples from book

## Slide 9: Argument for Doing Prerequisites Before Construction
Some compelling and foolproof arguments for doing prerequisites before construction are
  Appeal to logic
  Appeal to analogy
  Appeal to data

## Slide 10: Argument for Doing Prerequisites Before Construction
Appeal to logic
  One of the key ideas in effective programming is that preparation is important.
  It makes sense that before you start working on a big project, you should plan the project.
  Big projects require more planning; small projects require less.
  From a management point of view, planning means determining the amount of time, number of people, and number of computers the project will need.
  From a technical point of view, planning means understanding what you want to build so that you don’t waste money building the wrong thing.

## Slide 11: Argument for Doing Prerequisites Before Construction
Appeal to Analogy
  Building a software system is like any other project that takes people and money.
  If you’re building a house, you make architectural drawings and blueprints before you begin pounding nails.
  You’ll have the blueprints reviewed and approved before you pour any concrete.
  You don’t go on a long trip with an empty tank of gas.
  You don’t put your shoes on before your socks.
  Having a technical plan counts just as much in software, you have to do things in the right order in software, too.

## Slide 12: Argument for Doing Prerequisites Before Construction
Appeal to data
  Studies over the last 25 years have proven conclusively that it pays to do things right the first time.
  Unnecessary changes are expensive.
  Researchers at Hewlett-Packard, IBM, Hughes Aircraft, TRW, and other organizations have found that purging an error by the beginning of construction allows rework to be done 10 to 100 times less expensively than when it’s done in the last part of the process, during system test or after release.
  In general, the principle is to find an error as close as possible to the time at which it was introduced.
  The longer the defect stays in the software food chain, the more damage it causes further down the chain.

## Slide 13: Types of Target Software
Different kinds of software projects call for different balances between preparation and construction.
Every project is unique, but projects do tend to fall into general development styles.
Table 3-2 (Page# 31,32 of text book)shows three of the most common kinds of projects and lists the practices that are typically best suited to each kind of project.

## Slide 14: Iterative Approaches’ Effect on Prerequisites
Some writers have asserted that projects that use iterative techniques don’t need to focus on prerequisites much at all, but that point of view is misinformed.
Iterative approaches tend to reduce the impact of inadequate upstream work, but they don’t eliminate it.
Consider the examples shown in following figures

## Slide 15: Iterative Approaches’ Effect on Prerequisites

## Slide 16: Iterative Approaches’ Effect on Prerequisites

## Slide 17: Choosing Between Iterative and Sequential Approaches
Sequential approach might be chosen when
  The requirements are fairly stable.
  The design is straightforward and fairly well understood.
  The development team is familiar with the applications area.
  The project contains little risk.
  Long-term predictability is important.
  The cost of changing requirements, design, and code downstream is likely to be high.

## Slide 18: Choosing Between Iterative and Sequential Approaches
You might choose a more iterative approach when
  The requirements are not well understood or you expect them to be unstable for other reasons.
  The design is complex, challenging, or both.
  The development team is unfamiliar with the applications area.
  The project contains a lot of risk.
  Long-term predictability is not important.
  The cost of changing requirements, design, and code downstream is likely to be low.

## Slide 19: Problem definition prerequisite
The first prerequisite you need to fulfill before beginning construction is a clear statement of the problem that the system is supposed to solve i.e. the “problem definition.”
Since this course is about construction, this section doesn’t tell you how to write a problem definition.
It tells you how to recognize whether one has been written at all and whether the one that’s written will form a good foundation for construction.

## Slide 20: Problem definition prerequisite
A problem definition defines what the problem is without any reference to possible solutions.
It’s a simple statement, maybe one or two pages, and it should sound like a problem.
The statement “We can’t keep up with orders for the Nestle” sounds like a problem and is a good problem definition.
The statement “We need to optimize our automated data-entry system to keep up with orders for the Nestle” is a poor problem definition.
It doesn’t sound like a problem; it sounds like a solution.

## Slide 21: Problem definition prerequisite
The problem definition should be in user language, and the problem should be described from a user’s point of view.
It usually should not be stated in technical computer terms.
The best solution might not be a computer program (Example).

## Slide 22: Problem definition prerequisite
The penalty for failing to define the problem is that you can waste a lot of time solving the wrong problem.
This is a double-barreled penalty because you also don’t solve the right problem.

## Slide 23: Requirements prerequisite
Requirements describe in detail what a software system is supposed to do, and they are the first step toward a solution.
The requirements activity is also known as “requirements development” or “requirement specification”.

## Slide 24: Requirements prerequisite
An explicit set of requirements is important for several reasons.
  Explicit requirements help to ensure that the user rather than the programmer drives the system’s functionality.
  Explicit requirements also help to avoid arguments.
  Paying attention to requirements helps to minimize changes to a system after development begins.

## Slide 25: Requirements prerequisite (Myth of Stable Requirements)
Stable requirements are the holy grail of software development.
With stable requirements, a project can proceed from architecture to design to coding to testing in a way that is orderly, predictable, and calm.
You have predictable expenses, and you never have to worry about a feature costing 100 times as much to implement as it would otherwise because your user didn’t think of it until you were finished debugging.

## Slide 26: Requirements prerequisite (Myth of Stable Requirements)
It’s fine to hope that once your customer has accepted a requirements document, no changes will be needed.
On a typical project, however, the customer can’t reliably describe what is needed before the code is written.
The problem isn’t that the customers are a lower life form.
Just as the more you work with the project, the better you understand it, the more they work with it, the better they understand it.
The development process helps customers better understand their own needs, and this is a major source of requirements changes.
A plan to follow the requirements rigidly is actually a plan not to respond to your customer.

## Slide 27: Requirements prerequisite
Here are several things you can do to make the best of changing requirements during construction:
  Use the requirements checklist (Pg#42,43)to assess the quality of your requirements.
  Make sure everyone knows the cost of requirements changes.
  Set up a change-control procedure.
  Use development approaches that accommodate changes
  Keep your eye on the business case for the project

## Slide 28: Architecture Prerequisite
Software architecture is the high-level part of software design.
Typically, the architecture is described in a single document referred to as the “architecture specification” or “top-level design.”
Quality of the architecture determines the conceptual integrity of the system.
That in turn determines the ultimate quality of the system.

## Slide 29: Architecture Prerequisite
A well-thought-out architecture partitions the work so that multiple developers or multiple development teams can work independently.
Good architecture makes construction easy.
Bad architecture makes construction almost impossible.

## Slide 30: Architecture Prerequisite
Architectural changes are expensive to make during construction or later.
The time needed to fix an error in a software architecture is more than that needed to fix a coding error.
Architecture changes are like requirements changes in that seemingly small changes can be far-reaching.
Whether the architectural changes arise from the need to fix errors or the need to make improvements, the earlier you can identify the changes, the better.

## Slide 31: Architecture Prerequisite
A good system architecture has many typical architectural components (details from book)
  Program organization
  Major classes
  User interface design
  Resource management
  Security
  Performance
  Scalability
  Input/output
  Error processing
  Fault tolerance
  Buy vs build decisions
  Reuse decisions

## Slide 32: Architecture Prerequisite
Architecture checklist:
  A list of issues that a good architecture should address is present at pg. # 54,55 of text book.

## Slide 33: Readings
[Chapter 3] Code Complete: A Practical Handbook of Software Construction by Steve McConnell, Microsoft Press; 2nd Edition (July 7, 2004). ISBN-10: 0735619670