## Slide 1: Enterprise system and development life cycle
By nadia khizar

## Slide 2: CHAPTER OBJECTIVES
Review the System Development Life Cycle (SDLC)
Examine the problems and alternatives with SDLC
Know the key issues in ERP implementation strategy
Understand ERP Implementation Life Cycle
Examine the rapid implementation methodologies
Compare and contrast SDLC and ERP Life Cycles
Examine the role of people like top management, consultants, and subject matter experts (SMEs) in ERP Life Cycle
Understand the importance of the project management office and the project organization to a successful ERP implementation.
Know the components of a project organization and the roles and responsibilities of each.

## Slide 3: System Development Life Cycle
The traditional information system development process is called the system development life cycle (SDLC). Traditional SDLC included five phases
Investigation
analysis
Design
Implementation
and maintenance
Notes: Preparation and Planning. ...
Information Gathering and Problem Identification.
Problem Definition Scope and Objectives Data Gathering Risk Assessment Feasibility Analysis
Systems Analysis
Understand how the existing system operates.
Document the current physical system.
Define the problem areas
Identify new requirements. Identify possible solutions
Systems Design
he analysis stage of the SDLC has clearly identified what must be done in order to meet the user’s requirements. The objective of the design stage is to determine exactly how the new system will work, and to communicate this information in a document referred to as the detailed systems specification
Systems Implementation
transition of the completed system into the operational environmen
installation and testing of any new hardware, systems software and network infrastructure
train users and operations staff
transfer data (data conversion)from the manual or old system to the new database where necessary
perform acceptance testing. This requires careful planning to ensure all data flows, error procedures, interfaces, controls and manual procedures are tested
complete project documentation
Fix system “bugs” System enhancement

## Slide 4
The investigation phase checks if the new system is feasible. It also checks the costs associated with the system.
The analysis phase
determines the user requirements for the system.

## Slide 5
The design phase
produces the technical specifications for the system.
The implementation phase
starts with gathering the tools and hardware needed to put the system into motion. This includes any testing and training needed to put the system into operation

## Slide 6: limitation of the SDLC
The key limitation of the SDLC process is that it is not quick and easy to develop a new system. Sometimes by the time it is developed, it has become outdated. Recruiting a development team is costly, so that makes SDLC very expensive. Also, not all information systems require SDLC. Some smaller applications do not need SDLC.

## Slide 7: Solution
Quicker and less expensive short cuts for this process are called Rapid SDLC approaches.
Prototyping is one such Rapid SDLC approach. This approach skips the analysis and design phase; instead it implements a prototype of the actual system using fake data. This is to see if it generates the wanted results as soon as possible.

## Slide 8
Another approach is End-User development, which lets end-users create their own applications. In this approach, the end-users are trained to develop custom applications.

## Slide 9: ERP implementation life cycle
The ERP implementation life cycle varies from the traditional SDLC in that it adapts to the package-driven approach, since the systems are not developed from the ground up; rather, the ERP package must be configured or customized for the organization. The ERPLC process like its counterpart SDLC has an outcome at the end of each stage.

## Slide 10: Stages
The first stage is the scope and commitment stage. It is similar to the investigation stage of the SDLC. Different scopes are looked at and decisions are made based on these analyses.
The second stage is the analysis and design stage. One main part in this stage is to check the differences in the current business process and the process in the ERP software.
The next stage is the acquisition and development stage. The entire platform is configured and built.
Notes: Project scope is the part of project planning that involves determining and documenting a list of specific project goals, deliverables, features, functions, tasks, deadlines, and ultimately costs. In other words, it is what needs to be achieved and the work that must be done to deliver a project.
Acquisition, the learning or developing of a skill, habit, or quality.

## Slide 11
The fourth stage is the implementation stage. The system is released to end-users and the usage is monitored
The final stage is the operation stage. This stage includes any training needed or patches that are needed for the system

## Slide 12: ERP implementation process
An ERP implementation plan provides the clear path of the implementation process. It sees the costs, scope, and time restraints of the application.
There are three choices:
Notes: measure or condition that keeps someone or something under control

## Slide 13
First, is a comprehensive ERP integration plan, which is the most expensive and time-consuming plan. It involves making sure that the implementation has full functionality. It also involves a high level of Business Process Reengineering.
Notes: or example, an ERP could take information from a sales order and automatically send its relevant financial data to your company's accounting program. Integration is a way of connecting ERP software to other systems to ensure that consistent information is shared while also automating workflows.
Business Process Reengineering involves the radical redesign of core business processes to achieve dramatic improvements in productivity, cycle times and quality. In Business Process Reengineering, companies start with a blank sheet of paper and rethink existing processes to deliver more value to the customer.

## Slide 14
Second, is the middle-of-the-road ERP implementation plan. This is exactly how it sounds; it is not as expensive or extensive as the comprehensive plan, but it is not as clear-cut as the next plan.
Notes: A middle-of-the-road ERP implementation plan involves some changes in the core ERP modules and a significant amount of BPR

## Slide 15
Third, is the vanilla ERP implementation plan, which basically aligns the business processes to the ERP system and minimizes reengineering. Several ERP implementation methodologies are available from vendors to make the life cycle more efficient.

## Slide 16: What is the role of systems approach in the SDLC
Systems approach is used for problem solving. This approach takes complex problems and breaks them down into small manageable problems. It identifies problems from the top-down and then solutions are derived from the bottom-up.

## Slide 17: major tasks in the scope and commitment phase of ERP life cycle
Gap Analysis
what functions are necessary and can your operation handle it.
Physical Scope
geographic location of the sites and the number of users.
BRP Scope
what is happening to the current process (changing or ending).
Technical Scope
how much the software it changing and will it be customized. Resource Scope
time and money needed for the project..
Implementation Scope
how should it be implemented (phase, pilot, parallel, big bang).
Notes: A gap analysis is a method of assessing the differences in performance between a business' information systems or software applications to determine whether business requirements are being met and, if not, what steps should be taken to ensure they are met successfully.

## Slide 18: major tasks in the analysis and design phase of ERP life cycle
User Requirements
Differences between current business process and the embedded process in the ERP software
Data Conversion, System Conversion, and Training
Execution Plan for the new system release
Prototype of the ERP software

## Slide 19: major tasks in the acquisition and development phase of ERP life cycle
Purchase license for production version of the software.
Configure platform with hardware, network, security, software, database, and real production data.
Customize of embedded rules, data in the tables, input screens, and reports.
Migrate data from old to new system.
Configure ERP system with proper security.

## Slide 20: role of change management in the ERP life cycle
Using the gap analysis, the team must develop a design that includes a change management plan.
This must be detailed with an execution strategy for the release of the new system.
This team must work with the end users on implementing the changes in business processes with the prototype version of the software.

## Slide 21
Change management is also part of the implementation stage to smoothen the transition.
When it gets to the operation stage, the team carefully monitors user feedback from training to make necessary adjustments to the change management approach.

## Slide 22: major differences between ERP life cycle and SDLC.
In SDLC the new application is made for the user requirements.
In ERP life cycle the business process must be changed to fit the best practices of the ERP software.

## Slide 23
In SDLC consultants are limited to IT hardware, software, and training.
In ERP life cycle consultants are important from beginning to end in advising the organization on software selection, reengineering of business process, and software installation and change management.

## Slide 24
In ERP life-cycle software is selected very early in the implementation process.
In SDLC it is not brought up until the forth stage.